## Slide 1: <Audit Title> Audit Outbrief Audit # <###>
<Lead Auditor Name>
<Date>
Notes: Insert any SBU or other appropriate markings in the slide footer

## Slide 2: Audit Plan Summary
Purpose: This was a project focused audit intended to assess compliance of <Project Name> software development processes, tools and engineering to the <title of governing document(s)>.
All planned audit areas were covered
  <List of audit topics, requirement groups assessed, etc. for this audit>
Some content was removed from each audit area because there was insufficient time to review all evidence
Some content was deferred because no evidence was available
  This content will be considered as possible content in future audits
Notes: Sample statements – adjust to provide a summary of this specific audit

## Slide 3: Key Participants
<List of audit team members and roles>
<List of key project participants and roles>
Thanks to all project participants for their time, honesty, and cooperation. Auditees were open, knowledgeable and very helpful.

## Slide 4: Audit Agenda
<Insert here a copy of the agenda included in the Audit Notification; reminds all of the intended plan, scope, and schedule for this audit>

## Slide 5: General Impressions (NOT Findings)
The project noted that they worked on training and qualification standards for developers, maintainers etc., but no evidence is available.
Some oddities in the project SDP wording made it hard for the project team to know how to translate the processes being used into evidence of SDP compliance.
The XYZ Tool developed to support management of requirements and provide traceability is the best the audit team has seen.
Process problem reports can have long implementation timelines and broad scopes. It isn’t clear that these problem reports include verifications of each issue that led to the problem report generation.
Some process violations were identified by the <Project Name> with corrections in work.
Notes: Sample statements – adjust to provide a summary of this specific audit

## Slide 6: Preliminary Results
All Outbrief assertions are preliminary but are intended to provide <Project Name> with an initial view of audit team impressions.
This preliminary feedback is based on the spot check conducted during this audit. As such, a Finding against one project tool does not exonerate other project tools.
Based on the outcome of this audit, the audit team will continue to refine its processes toward more focus on perceived risk areas.
Notes: Sample statements for introduction to preliminary results; adjust as appropriate for each audit

## Slide 7: Preliminary Results – Audit Finding
<Audit ID> Finding #1: <Project Name> did not perform a gap assessment when the project development activity moved to a new SDP.
Reference: <List gap assessment requirement from the governing document by identifier and text>
Risk: Low. <Project Name> was already working to the higher level SDP requirements, but without the gap analysis any features contained in the new SDP will remain as gaps
Audit team Suggested Remediation: Perform the gap analysis and resolve gaps
Notes: Sample fields; the Risk or Suggested Remediation items may not be needed as those typically come from the project

## Slide 8: Preliminary Results – Audit Finding
<Audit ID> Finding #2: The <Project Name> SDP does not reflect project development processes as they are actually implemented.
Reference: <List by identifier and text the governing document requirement for project processes to be captured in an SDP>

## Slide 9: Preliminary Results – Observation
<Audit ID> Observation #1: The term “Verification Plan” seems to have different meanings in different parts of the governing documents. It can refer to a section of a problem report or as a separate system level document

## Slide 10: Preliminary Results – Observation
<Audit ID> Observation #2: Evaluation criteria and assessment results are not consistently documented leading to difficulty in understanding what criteria was used.
Recommendation: Document the assessment criteria used for the various project evaluations in order to promote consistent reviews and provide insight into what is reviewed as well as the criteria used for those reviews.
Notes: Sample fields; the Recommendation may not be required because Observations do not require a project response

## Slide 11: Preliminary Results – Opportunity for Improvement (OFI)
<Audit ID> OFI #1: The <title of governing document> links to a two-year old version of the Configuration Management Manual. The correct version is posted in the project repository.
Reference: <List by identifier and text the governing document requirement stating that the Configuration Management Manual is to be followed>
Notes: Sample fields; use References and Recommendations as appropriate for the OFI

## Slide 12: Preliminary Results – Opportunity for Improvement (OFI)
<Audit ID> OFI #2: The <Project Name> SDP states that some specific external requirements supersede the SDP requirements, but this creates confusion about how much of the SDP is applicable to the <Project Name>
Recommendation: Something like “In the event of a conflict between the <external requirement document name and version> process requirements and this document, the more stringent requirement shall be applicable”.
Notes: Sample fields; use References and Recommendations as appropriate for the OFI

## Slide 13: Next Steps / Actions
The audit team will formally delivery the audit report within two weeks
The audit team requires the project to address findings within 30 days of audit report delivery
    In areas where process change is impractical within 30 days, the audit team requests a fix timeline within 30 days
  OFIs are just that – opportunities for improvement. No follow-up with the audit team is required.

## Slide 14: Wrapping Up
Questions?