The Mission Concept Milestone Review (MCR) exit criteria outlined in NASA-HDBK-2203, focus on ensuring that the mission concept, including software objectives, scope, and feasibility, is well-defined, properly aligned with project goals, and ready to proceed to more detailed system and software requirements definition. The MCR evaluates the overall feasibility of achieving mission objectives and ensures that software elements are integrated into the early mission planning phase.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Mission Objectives and Scope |  |  |
| A1 | Mission Objectives: The mission objectives and overall scope, including the role and function of software, must be clearly defined and documented. |  |  |
| A2 | Software Contributions to Mission Objectives: Software contributions to achieving mission success should be documented, well understood, and justified. |  |  |
| B | Software Concept and Feasibility |  |  |
| B1 | Software Concept: The initial software concept must be clearly articulated, including its purpose, capabilities, high-level functionality, and performance goals. |  |  |
|  | - Software concepts and software reuse have adequately considered the use of existing assets or products that could satisfy the mission or parts of the mission. |  |  |
| B2 | Software Design Preliminary Assessment: A preliminary assessment should confirm that the software design is technically feasible and can meet mission objectives within project constraints (e.g., schedule, budget, and resources). |  |  |
| C | Preliminary Requirements |  |  |
| C1 | Software Requirements: Key software requirements linked to system-level requirements and mission objectives must be identified, including initial analysis of functional, performance, safety, and security needs. |  |  |
| C2 | Requirements Management Process: A framework should be established for refining requirements during subsequent design phases. |  |  |
| D | Preliminary Architecture |  |  |
| D1 | Software Architecture: A high-level overview of the software architecture should be presented, describing how the software will interact with hardware, other system components, and external systems. |  |  |
| D2 | Software Interface Design: Conceptual software interfaces (internal and external) must be identified and assessed. |  |  |
| E | Risk Identification and Mitigation Planning |  |  |
| E1 | Software-related Risks: Software-related risks (e.g., technical, schedule, and cost risks) must be identified, analyzed, and documented. |  |  |
|  | - The software classifications are correct. |  |  |
| E2 | Risk Mitigation Strategies: High-level mitigation strategies for software risks should be defined. |  |  |
| F | Resource Assessment |  |  |
| F1 | Resources: The resources required to develop, test, and deploy the software (e.g., personnel, tools, budget, and infrastructure) must be preliminarily scoped and documented. |  |  |
|  | - IV&V support if required |  |  |
| F2 | Resources Analysis: Early analysis must confirm adequate budget and schedule allocation for the software component of the mission. |  |  |
| F3 | Points of Contact: Identify the Software Engineering Point of Contact and the Software Assurance Point of Contact |  |  |
| G | Compliance with Standards and Constraints |  |  |
| G1 | Software Concept: The software concept must be reviewed for compliance with applicable NASA standards, policies, and program-level constraints. |  |  |
|  | - Contracts and Statement of Work Documents plan compliance with NASA NPR 7150.2 and NASA-STD-8739.8. |  |  |
|  | - NASA has access to the software products in electronic format, including software development and management metrics. |  |  |
| G2 | Unique Requirements or Constraints: Any unique requirements or constraints (e.g., mission-specific safety or reliability needs) must be identified. |  |  |
| H | Safety and Security Considerations |  |  |
| H1 | High-Level Test Plan: Preliminary safety-critical functions and potential software hazards must be identified. |  |  |
| H2 | Cyber Security Risks: Early consideration of cybersecurity risks and protections for software must be established, including compliance with mission-specific safety and security standards. |  |  |
| I | Preliminary Verification and Validation Planning |  |  |
| I1 | Verification and Validation: An initial strategy should outline how the software will be verified and validated throughout its lifecycle to confirm that it meets mission requirements. |  |  |
| I2 | Measuraable Success Criteria: This plan should include measurable success criteria for future development milestones. |  |  |
| J | Stakeholder Buy-In |  |  |
| J1 | Stakeholder Buy-In: Stakeholders, including mission planners, system engineers, software engineers, and assurance teams, must agree on the software concept and its alignment with mission goals. |  |  |
|  | - Partnerships, interagency, and international agreements if any |  |  |
| J2 | Issue Identification and Tracking: Any outstanding issues must be identified, with a plan in place to address them before proceeding to the next phase. |  |  |
| K | Documentation and Approval |  |  |
| K1 | MCR Documentation: All supporting documentation for the MCR, including the mission concept, preliminary software requirements, risk assessments, and high-level software strategies, must be completed and formally reviewed. |  |  |
| K2 | MCR Approval: Approval to proceed must be granted by relevant authority figures, such as program managers and technical leads. |  |  |
|  | - Software planning is sufficient to proceed to the next phase |  |  |
|  | - Approval for the use of AI on the project, AI Suitability Assessment |  |  |

Summary of Review