This checklist is designed to confirm if a project is following the Software Implementation (a.k.a. coding) processes specified for NASA software. It contains the Software Engineering (SWE) Requirements and associated Software Assurance & Software Safety Tasks that are applicable to Software Implementation and used to formally audit its processes. This checklist is specific to software but may be modified to address the needs of the project or organization. The audit schedule for the Software Implementation process is available in Topic 8.59 - Audit Reports.

# Document Information

This audit was performed on: [Document/records name, identifier/number, revision, date]

Link to document: [Link to document/records]

Notes:

The NASA Software Engineering and Assurance Handbook (NASA-HDBK-2203) for NPR 7150.2D and NASA-STD-8739.8B should be referenced when performing this audit as it may provide context and insight for the topic at hand.

| # NPR 7150.2D Audit Findings Details Do the Software Implementation processes address the following: |  |  |  |  |
| --- | --- | --- | --- | --- |
| SWE Requirement Text | SWE # | Software Assurance and Software Safety Tasks | Compliant (FC/PC/ NC/NA)? | Evidence and Comments |
| ## Software Implementation |  |  |  |  |
| The project manager shall require the software developer(s) to provide NASA with electronic access to the source code developed for the project in a modifiable format. | SWE-042 | Confirm that software developers provide NASA with electronic access to the source code generated for the project in a modifiable form. |  |  |
| The project manager shall satisfy the following conditions when a COTS, GOTS, MOTS, OSS, or reused software component is acquired or used: The requirements to be met by the software component are identified. The software component includes documentation to fulfill its intended purpose (e.g., usage instructions). Proprietary rights, usage rights, ownership, warranty, licensing rights, transfer rights, and conditions of use (e.g., required copyright, author, and applicable license notices within the software code, or a requirement to redistribute the licensed software only under the same license (e.g., GNU GPL, ver. 3, license)) have been addressed and coordinated with Center Intellectual Property Counsel. Future support for the software product is planned and adequate for project needs. The software component is verified and validated to the same level required to accept a similar developed software component for its intended use. The project has a plan to perform periodic assessments of vendor reported defects to ensure the defects do not impact the selected software components. | SWE-027b | - 1. Confirm that the conditions listed in "a" through "f" are complete for any COTS, GOTS, MOTS, OSS, or reused software that is acquired or used. - b. The software component includes documentation to fulfill its intended purpose (e.g., usage instructions). |  |  |
| If a project has safety-critical software, the project manager shall implement the safety-critical software requirements contained in NASA-STD-8739.8. | SWE-023 | - Confirm that the identified safety-critical software components and data have implemented the safety-critical software assurance requirements listed in this standard. |  |  |
| If a project has safety-critical software or mission-critical software, the project manager shall implement the following items in the software: - The software is initialized, at first start and restarts, to a known safe state. The software safely transitions between all predefined known states. Termination performed by software functions is performed to a known safe state. Operator overrides of software functions require at least two independent actions by an operator. Software rejects commands received out of sequence when execution of those commands out of sequence can cause a hazard. The software detects inadvertent memory modification and recovers to a known safe state. The software performs integrity checks on inputs and outputs to/from the software system. The software performs prerequisite checks prior to the execution of safety-critical software commands. No single software event or action is allowed to initiate an identified hazard. The software responds to an off-nominal condition within the time needed to prevent a hazardous event. The software provides error handling. The software can place the system into a safe state. | SWE-134 | - Analyze the software requirements and the software design and work with the project to implement NPR 7150.2 requirement items "a" through "l." |  |  |
|  |  | - 2. Assess that the source code satisfies the conditions in the NPR 7150.2 requirement "a" through "l" for safety-critical and mission-critical software at each code inspection, test review, safety review, and project review milestone. |  |  |
|  |  | - 6. Ensure the SWE-134 implementation supports and is consistent with the system hazard analysis. |  |  |
| If a project has safety-critical software, the project manager shall ensure that there is 100 percent code test coverage using the Modified Condition/Decision Coverage (MC/DC) criterion for all identified safety-critical software components. | SWE-219 | - Confirm that 100% code test coverage is addressed for all identified safety-critical software components or that software developers provide a technically acceptable rationale or a risk assessment explaining why the test coverage is not possible or why the risk does not justify the cost of increasing coverage for the safety-critical code component. |  |  |
| If a project has safety-critical software, the project manager shall ensure all identified safety-critical software components have a cyclomatic complexity value of 15 or lower. Any exceedance shall be reviewed and waived with rationale by the project manager or technical approval authority. | SWE-220 | - Perform or analyze Cyclomatic Complexity metrics on all identified safety-critical software components. |  |  |
|  |  | - Confirm that all identified safety-critical software components have a cyclomatic complexity value of 15 or lower. If not, assure that software developers provide a technically acceptable risk assessment, accepted by the proper technical authority, explaining why the cyclomatic complexity value needs to be higher than 15 and why the software component cannot be structured to be lower than 15 or why the cost and risk of reducing the complexity to below 15 are not justified by the risk inherent in modifying the software component. |  |  |
| The project manager shall perform a software cybersecurity assessment on the software components per the Agency security policies and the project requirements, including risks posed by the use of COTS, GOTS, MOTS, OSS, or reused software components. | SWE-156 | - Confirm the project has performed a software cybersecurity assessment on the software components per the Agency security policies and the project requirements, including risks posed by the use of COTS, GOTS, MOTS, OSS, or reused software components. |  |  |
| The project manager shall implement protections for software systems with communications capabilities against unauthorized access per the requirements contained in the NASA-STD-1006, Space System Protection Standard. | SWE-157 | - For software products with communications capabilities, confirm that the software requirements, software design documentation, and software implementation address unauthorized access per the requirements contained in the Space System Protection Standard, NASA-STD-1006. |  |  |
| The project manager shall test the software and record test results for the required software cybersecurity mitigation implementations identified from the security vulnerabilities and security weaknesses analysis. | SWE-159 | - 2. Assess the quality of the cybersecurity mitigation implementation testing and the test results. |  |  |
| The project manager shall identify, record, and implement secure coding practices. | SWE-207 | - Assess that the software coding guidelines (e.g., coding standards) includes secure coding practices. |  |  |
| The project manager shall verify that the software code meets the project’s secure coding standard by using the results from static analysis tool(s). | SWE-185 | - Analyze the engineering data or perform independent static code analysis to verify that the code meets the project’s secure coding standard requirements. |  |  |
| The project manager shall implement the software design into software code. | SWE-060 | - Confirm that the software code implements the software designs. |  |  |
|  |  | - Confirm that the code does not contain functionality not defined in the design or requirements. |  |  |
| The project manager shall select, define, and adhere to software coding methods, standards, and criteria. | SWE-061 | - Assure the project manager selected and/or defined software coding methods, standards, and criteria. |  |  |
|  |  | - 2. Analyze that the software code conforms to all required software coding methods, rules, and principles. |  |  |
| The project manager shall use static analysis tools to analyze the code during the development and testing phases to, at a minimum, detect defects, software security, code coverage, and software complexity. | SWE-135 | - Analyze the engineering data or perform independent static code analysis to check for code detects defects, software quality objectives, code coverage objectives, software complexity values, and software security objectives. |  |  |
|  |  | - Confirm the static analysis tool(s) are used with checkers to identify security and coding errors and defects. |  |  |
|  |  | - Assess that the project addresses the results from the static analysis tools used by software assurance, software safety, engineering, or the project. |  |  |
|  |  | - Confirm that the software code has been scanned for security defects and confirm the result. |  |  |
|  |  | - Per SWE-219 for safety-critical software, verify code coverage and approved waivers. |  |  |
|  |  | - Per SWE-220 for safety-critical software, verify cyclomatic complexity and approved waivers. |  |  |
|  |  | - Confirm that Software Quality Objectives or software quality threshold levels are defined and set for static code analysis defects, checks, or software security objectives. |  |  |
| The project manager shall unit test the software code. | SWE-062 | - Confirm that the project successfully executes the required unit tests, particularly those testing safety-critical functions. |  |  |
|  |  | - Confirm that the project addresses or otherwise tracks to closure errors, defects, or problem reports found during unit testing. |  |  |
| The project manager shall assure that the unit test results are repeatable. | SWE-186 | - Confirm that the project maintains the procedures, scripts, results, and data needed to repeat the unit testing (e.g., as-run scripts, test procedures, results). |  |  |
| The project manager shall validate and accredit the software tool(s) required to develop or maintain software. | SWE-136 | - Confirm that the software tool(s) needed to create and maintain software is validated and accredited. |  |  |
| The project manager shall establish and maintain: … c. Software test(s), including any code specifically written to perform test procedures. … | SWE-065c | - Confirm that the project creates and maintains any code specifically written to perform test procedures in a software configuration management system. |  |  |
|  |  | - Confirm that the project records all issues and discrepancies in the code specifically written to perform test procedures. |  |  |
|  |  | - 3. Confirm that the project tracks to closure errors and defects found in the code specifically written to perform test procedures. |  |  |
| The project manager shall track and evaluate changes to software products. | SWE-080 | - 2. Confirm the following: The project tracks the changes. The changes are approved and documented before implementation. The implementation of changes is complete. The project tests the changes. |  |  |
| The project manager shall verify code coverage is measured by analysis of the results of the execution of tests. | SWE-190 | - Confirm that the project performs code coverage analysis using the results of the tests or a code coverage tool. |  |  |
|  |  | - Analyze the code coverage measurements to identify uncovered software code. |  |  |
|  |  | - Assess any uncovered software code for potential risk, issues, or findings. |  |  |
| ## Requirements Traceability |  |  |  |  |
| Bidirectional requirements traceability between (with no widows or orphans, circular traces, traces within a requirements level, etc.) the: Bi-directional Traceability; Class A, B, & C; Class D; Class F. Higher-level requirements to the software requirements; X; X. Software requirements to the system hazards; X; X. Software requirements to the software design components; X. Software design components to the software code; X. Software requirements to the software verification(s); X; X; X. Software requirements to the software non-conformances; X; X; X. | SWE-052 | - Confirm that bi-directional traceability has been completed, recorded, and maintained. |  |  |
|  |  | - Confirm that the software traceability includes traceability to any hazard that includes software. |  |  |
| ## Software Implementation / Code Peer Reviews |  |  |  |  |
| The project manager shall perform and report the results of software peer reviews or software inspections for: - Software requirements. Software plans, including cybersecurity. Any design items that the project identified for software peer review or software inspections according to the software development plans. Software code as defined in the software and or project plans. Software test procedures. | SWE-087 | - Confirm that software peer reviews are performed and reported on for project activities. |  |  |
|  |  | - Confirm that the project addresses the accepted software peer review findings. |  |  |
|  |  | - 4. Confirm that the source code satisfies the conditions in the NPR 7150.2 requirement SWE-134, "a" through "l," based upon the software functionality for the applicable safety-critical requirements at each code inspection/review. |  |  |
| The project manager shall, for each planned software peer review or software inspection: - Use a checklist or formal reading technique (e.g., perspective-based reading) to evaluate the work products. Use established readiness and completion criteria. Track actions identified in the reviews until they are resolved. Identify the required participants. | SWE-088 | - Confirm that the project meets the NPR 7150.2 criteria in "a" through "d" for each software peer review. |  |  |
|  |  | Confirm that the project resolves the actions identified from the software peer reviews. |  |  |
|  |  | Perform audits on the peer-review process. |  |  |
| The project manager shall, for each planned software peer review or software inspection, record necessary measurements. | SWE-089 | - Confirm that the project records the software peer reviews and results of software inspection measurements. |  |  |

| # NPR 7150.2D Audit Summary |  |  |
| --- | --- | --- |
| Compliance Levels | Number | Notes |
| Compliances |  |  |
| Non-Compliances |  |  |
| Not Applicable |  |  |
| Comments: |  |  |

# NPR 7150.2D Audit Conclusions

Product is [sufficient/not sufficient] to meet product objective(s).

Conclusion Summary:

# Form Usage Guidance and Notes

The results of this audit serve as input to the completion of the NPR 7150.2D / NASA-STD-8739.8B Requirements/Compliance Mapping Matrix. Provide objective evidence to justify each compliance evaluation. Compliance Abbreviations: F = Full compliance, P = Partial compliance, N = Non-compliance, NA = Not applicable If a step is P or N, document the Risk to project delivery in the “Evidence and Comments” cell. Summarize the audit findings in Audit Summary “Notes” cells. The project may also be the supplier, or the supplier may be integrated into the project’s plans, processes, and tasks. The project would ensure that each supplier performs these implementation, verification, validation, test, release, and delivery steps. Code Quality Analysis: For guidance, see Topic 8.56 - Source Code Quality Analysis in the SWE Handbook.