This checklist is designed to confirm if a project is following the Software Project Planning processes specified for NASA software. It contains the Software Engineering (SWE) Requirements and associated Software Assurance & Software Safety Tasks that are applicable to the Software Project Planning and used to formally audit its processes. This checklist also audits the Software Assurance processes. This checklist is specific to software but may be modified to address the needs of the project or organization. The audit schedule for the Software Project Planning and Management process is available in Topic 8.59 - Audit Reports.

# Document Information

This audit was performed on: [Document/records name, identifier/number, revision, date]

Link to document: [Link to document/records]

Notes:

The NASA Software Engineering and Assurance Handbook (NASA-HDBK-2203) for NPR 7150.2D and NASA-STD-8739.8B should be referenced when performing this audit as it may provide context and insight for the topic at hand.

| # NPR 7150.2D Audit Findings Details Do the Software Project Planning processes address the following: |  |  |  |  |
| --- | --- | --- | --- | --- |
| SWE Requirement Text | SWE # | Software Assurance and Software Safety Tasks | Compliant (FC/PC/ NC/NA)? | Evidence and Comments |
| ## Software Project Planning |  |  |  |  |
| The project manager shall assess options for software acquisition versus development. Acquire an off-the-shelf software product that satisfies the requirement. Develop a software product or obtain the software service internally. Develop the software product or obtain the software service through contract. Enhance an existing software product or service. Reuse an existing software product or service. Source code available external to NASA. | SWE-033 | Confirm that the options for software acquisition versus development have been evaluated. |  |  |
|  |  | Confirm the flow down of applicable software engineering, software assurance, and software safety requirements on all acquisition activities. (NPR 7150.2 and NASA-STD-8739.8). |  |  |
|  |  | Assess any risks with acquisition versus development decision(s). |  |  |
| The project manager shall develop, maintain, and execute software plans, including security plans, that cover the entire software life cycle and, as a minimum, address the requirements of this directive with approved tailoring. | SWE-013 | - Confirm that all plans, including security plans, are in place and have expected content for the life cycle events, with proper tailoring for the classification of the software. |  |  |
| The project manager shall track the actual results and performance of software activities against the software plans. - Corrective actions are taken, recorded, and managed to closure. Changes to commitments (e.g., software plans) that have been agreed to by the affected groups and individuals are taken, recorded, and managed. | SWE-024 | - Assess plans for compliance with NPR 7150.2 requirements, NASA-STD-8739.8, including changes to commitments. |  |  |
|  |  | - Confirm that closure of corrective actions associated with the performance of software activities against the software plans, including closure rationale. |  |  |
|  |  | - Confirm changes to commitments are recorded and managed. |  |  |
| The project manager shall define and document the acceptance criteria for the software. | SWE-034 | - Confirm software acceptance criteria are defined and assess the criteria based on guidance in the NASA Software Engineering Handbook, NASA-HDBK-2203. |  |  |
| The project manager shall define and document the milestones at which the software developer(s) progress will be reviewed and audited. | SWE-037 | - Confirm that milestones for reviewing and auditing software developer progress are defined and documented. |  |  |
| Where approved, the project manager shall document and reflect the tailored requirement in the plans or procedures controlling the development, acquisition, and deployment of the affected software. | SWE-121 | - Confirm that any requirement tailoring in the Requirements Mapping Matrix has the required approvals. |  |  |
|  |  | - Develop a tailoring matrix of software assurance and software safety requirements. |  |  |
| The project manager shall satisfy the following conditions when a COTS, GOTS, MOTS, OSS, or reused software component is acquired or used: - The requirements to be met by the software component are identified. The software component includes documentation to fulfill its intended purpose (e.g., usage instructions). Proprietary rights, usage rights, ownership, warranty, licensing rights, transfer rights, and conditions of use (e.g., required copyright, author, and applicable license notices within the software code, or a requirement to redistribute the licensed software only under the same license (e.g., GNU GPL, ver. 3, license)) have been addressed and coordinated with Center Intellectual Property Counsel. Future support for the software product is planned and adequate for project needs. The software component is verified and validated to the same level required to accept a similar developed software component for its intended use. The project has a plan to perform periodic assessments of vendor reported defects to ensure the defects do not impact the selected software components. | SWE-027f | - Confirm that the conditions listed in "a" through "f" are complete for any COTS, GOTS, MOTS, OSS, or reused software that is acquired or used. - f. The project has a plan to perform periodic assessments of vendor reported defects to ensure the defects do not impact the selected software components. |  |  |
| To better estimate the cost of development, the project manager shall establish, document, and maintain: - Two cost estimate models and associated cost parameters for all Class A and B software projects that have an estimated project cost of $2 million or more. - One software cost estimate model and associated cost parameter(s) for all Class A and Class B software projects that have an estimated project cost of less than $2 million. - One software cost estimate model and associated cost parameter(s) for all Class C and Class D software projects. - One software cost estimate model and associated cost parameter(s) for all Class F software projects. | SWE-015 | - Confirm that the required number of software cost estimates are complete and include software assurance cost estimate(s) for the project, including a cost estimate associated with handling safety-critical software and safety-critical data. |  |  |
| The project manager’s software cost estimate(s) shall satisfy the following conditions: - Covers the entire software life cycle. Is based on selected project attributes (e.g., programmatic assumptions/constraints, assessment of the size, functionality, complexity, criticality, reuse code, modified code, and risk of the software processes and products). Is based on the cost implications of the technology to be used and the required maturation of that technology. Incorporates risk and uncertainty, including end state risk and threat assessments for cybersecurity. Includes the cost of the required software assurance support. Includes other direct costs. | SWE-151 | - Assess the project's software cost estimate(s) to determine if the stated criteria listed in "a" through "f" are satisfied. Covers the entire software life cycle. Is based on selected project attributes (e.g., programmatic assumptions/constraints, assessment of the size, functionality, complexity, criticality, reuse code, modified code, and risk of the software processes and products). Is based on the cost implications of the technology to be used and the required maturation of that technology. Incorporates risk and uncertainty, including end state risk and threat assessments for cybersecurity. Includes the cost of the required software assurance support. Includes other direct costs. |  |  |
| The project manager shall submit software planning parameters, including size and effort estimates, milestones, and characteristics, to the Center measurement repository at the conclusion of major milestones. | SWE-174 | - Confirm that all the software planning parameters, including size and effort estimates, milestones, and characteristics, are submitted to a Center repository. |  |  |
|  |  | - Confirm that all software assurance and software safety software estimates and planning parameters are submitted to an organizational repository. |  |  |
| The project manager shall document and maintain a software schedule that satisfies the following conditions: - Coordinates with the overall project schedule. Documents the interactions of milestones and deliverables between software, hardware, operations, and the rest of the system. Reflects the critical dependencies for software development activities. Identifies and accounts for dependencies with other projects and cross-program dependencies. | SWE-016 | - Assess that the software schedule satisfies the conditions in the requirement. |  |  |
|  |  | - Develop a software assurance schedule, including software assurance products, audits, reporting, and reviews. |  |  |
| The project manager shall classify each system and subsystem containing software in accordance with the highest applicable software classification definitions for Classes A, B, C, D, E, and F software in Appendix D. | SWE-020 | - Perform a software classification or concur with the engineering software classification of software per the descriptions in NPR 7150.2. |  |  |
| If software IV&V is required for a project, the project manager, in consultation with NASA IV&V, shall ensure an IPEP is developed, approved, maintained, and executed in accordance with IV&V requirements in NASA-STD-8739.8. | SWE-131 | - Confirm that the IV&V Project Execution Plan (IPEP) exists. |  |  |
| The project manager shall acquire, develop, and maintain software from an organization with a non-expired CMMI®-DEV rating as measured by a CMMI® Institute Certified Lead Appraiser as follows: - For Class A software: CMMI®-DEV Maturity Level 3 Rating or higher for software. For Class B software (except Class B software on NASA Class D payloads, as defined in NPR 8705.4): CMMI®-DEV Maturity Level 2 Rating or higher for software. | SWE-032 | - Confirm that Class A and B software acquired, developed, and maintained by NASA is performed by an organization with a non-expired CMMI-DEV rating, as per the NPR 7150.2 requirement. |  |  |
|  |  | - Assess potential process-related issues, findings, or risks identified from the CMMI assessment findings. |  |  |
| The project manager shall specify reusability requirements that apply to its software development activities to enable future reuse of the software, including the models, simulations, and associated data used as inputs for auto-generation of software, for U.S. Government purposes. | SWE-147 | - Confirm that the project has considered reusability for its software development activities. |  |  |
| The project manager shall identify, record, and implement secure coding practices. | SWE-207 | - Assess that the software coding guidelines (e.g., coding standards) includes secure coding practices. |  |  |
| The project manager shall select, define, and adhere to software coding methods, standards, and criteria. | SWE-061 | - Assure the project manager selected and/or defined software coding methods, standards, and criteria. |  |  |
| The project manager shall plan and implement software operations, maintenance, and retirement activities. | SWE-075 | - Assess the maintenance, operations, and retirement plans for completeness of the required software engineering and software assurance activities. |  |  |
| The project manager shall develop a software configuration management plan that describes the functions, responsibilities, and authority for the implementation of software configuration management for the project. | SWE-079 | - Assess that a software configuration management plan has been developed and complies with the requirements in NPR 7150.2 and Center/project guidance. |  |  |
| The project manager shall track and evaluate changes to software products. | SWE-080 | - Analyze proposed software and hardware changes to software products for impacts, particularly safety and security. |  |  |
| The project manager shall define and implement clear software severity levels for all software non-conformances (including tools, COTS, GOTS, MOTS, OSS, reused software components, and applicable ground systems). | SWE-202 | - Confirm that all software non-conformances severity levels are defined. |  |  |
|  |  | - Assess the application and accuracy of the defined severity levels to software non-conformances. |  |  |
| ## Software Project Planning and Management – These requirements should be checked during both the Planning Audit and the Management Process Audits. |  |  |  |  |
| The project manager shall develop, maintain, and execute software plans, including security plans, that cover the entire software life cycle and, as a minimum, address the requirements of this directive with approved tailoring. | SWE-013 | - 2. Develop and maintain a Software Assurance Plan following the content defined in NASA-HDBK-2203 for a software assurance plan, including software safety. |  |  |
| The project manager shall establish and maintain the software processes, software documentation plans, list of developed electronic products, deliverables, and list of tasks for the software development that are required for the project’s software developers, as well as the action required (e.g., approval, review) of the Government upon receipt of each of the deliverables. | SWE-036 | - Confirm the following are approved, implemented, and updated per requirements: - Software processes, including software assurance, software safety, and IV&V processes, Software documentation plans, List of developed electronic products, deliverables, and List of tasks required or needed for the project’s software development. |  |  |
|  |  | - Confirm that any required government actions are established and performed upon receipt of deliverables (e.g., approvals, reviews). |  |  |
| The project manager shall plan, track, and ensure project specific software training for project personnel. | SWE-017 | - Confirm that any project-specific software training has been planned, tracked, and completed for project personnel, including software assurance and software safety personnel. |  |  |
| The project manager, in conjunction with the SMA organization, shall determine if each software component is considered to be safety-critical per the criteria defined in NASA-STD-8739.8. | SWE-205 | - 5. Develop and maintain a software safety analysis throughout the software development life cycle. |  |  |
| The project manager shall identify cybersecurity risks, along with their mitigations, in flight and ground software systems, and plan the mitigations for these systems. | SWE-154 | - Confirm that cybersecurity risks, along with their mitigations, are identified and managed. |  |  |
| The project manager shall plan and conduct software regression testing to demonstrate that defects have not been introduced into previously integrated or tested software and have not produced a security vulnerability. | SWE-191 | - Confirm that the project plans regression testing and that the regression testing is adequate and includes retesting of all safety-critical code components. |  |  |
| The project manager shall establish, record, maintain, report, and utilize software management and technical measurements. | SWE-090 | - Confirm that a measurement program establishes, records, maintains, reports, and uses software assurance, management, and technical measures. |  |  |
| ## Software Project Planning Peer Reviews |  |  |  |  |
| The project manager shall perform and report the results of software peer reviews or software inspections for: - Software requirements. Software plans, including cybersecurity. Any design items that the project identified for software peer review or software inspections according to the software development plans. Software code as defined in the software and or project plans. Software test procedures. | SWE-087 | - Confirm that software peer reviews are performed and reported on for project activities. |  |  |
|  |  | - Confirm that the project addresses the accepted software peer review findings. |  |  |
|  |  | - Perform peer reviews on software assurance and software safety plans. |  |  |
| The project manager shall, for each planned software peer review or software inspection: - Use a checklist or formal reading technique (e.g., perspective-based reading) to evaluate the work products. - Use established readiness and completion criteria. - Track actions identified in the reviews until they are resolved. - Identify the required participants. | SWE-088 | - Confirm that the project meets the NPR 7150.2 criteria in "a" through "d" for each software peer review. |  |  |
|  |  | - Confirm that the project resolves the actions identified from the software peer reviews. |  |  |
|  |  | - Perform audits on the peer-review process. |  |  |
| The project manager shall, for each planned software peer review or software inspection, record necessary measurements. | SWE-089 | - Confirm that the project records the software peer reviews and results of software inspection measurements. |  |  |

| # NPR 7150.2D Audit Summary |  |  |
| --- | --- | --- |
| Compliance Levels | Number | Notes |
| Compliances |  |  |
| Non-Compliances |  |  |
| Not Applicable |  |  |
| Comments: |  |  |

# NPR 7150.2D Audit Conclusions

Product is [sufficient/not sufficient] to meet product objective(s).

Conclusion Summary:

# Form Usage Guidance and Notes

The results of this audit serve as input to the completion of the NPR 7150.2D / NASA-STD-8739.8B Requirements/Compliance Mapping Matrix. The applicability of each SWE requirement and/or SA task is dependent on any tailoring done on the NPR 7150.2D and NASA-STD-8739.8B Requirements Mapping Matrices. Provide objective evidence to justify each compliance evaluation. Compliance Abbreviations: F = Full compliance, P = Partial compliance, N = Non-compliance, NA = Not applicable If a step is P or N, document the Risk to project delivery in the “Evidence and Comments” cell. Summarize the audit findings in Audit Summary “Notes” cells. The project may also be the supplier, or the supplier may be integrated into the project’s plans, processes, and tasks. The project would ensure that each supplier performs these implementation, verification, validation, test, release, and delivery steps.