This checklist is designed to confirm if a project is following the Software Defects & Tracking processes specified for NASA software. It contains the Software Engineering (SWE) Requirements and associated Software Assurance & Software Safety Tasks that are applicable to Software Defects & Tracking and used to formally audit its processes. This checklist is specific to software but may be modified to address the needs of the project or organization. The audit schedule for the Software Defects & Tracking processes is available in Topic 8.59 - Audit Reports.

# Document Information

This audit was performed on: [Document/records name, identifier/number, revision, date]

Link to document: [Link to document/records]

Notes:

The NASA Software Engineering and Assurance Handbook (NASA-HDBK-2203) for NPR 7150.2D and NASA-STD-8739.8B should be referenced when performing this audit as it may provide context and insight for the topic at hand.

| # NPR 7150.2D Audit Findings Details Do the Software Defects & Tracking processes address the following: |  |  |  |  |
| --- | --- | --- | --- | --- |
| SWE Requirement Text | SWE # | Software Assurance and Software Safety Tasks | Compliant (FC/PC/ NC/NA)? | Evidence and Comments |
| The project manager shall track the actual results and performance of software activities against the software plans. Corrective actions are taken, recorded, and managed to closure. Changes to commitments (e.g., software plans) that have been agreed to by the affected groups and individuals are taken, recorded, and managed. | SWE-024 | - 2. Confirm that closure of corrective actions associated with the performance of software activities against the software plans, including closure rationale. |  |  |
|  |  | - 3. Confirm changes to commitments are recorded and managed. |  |  |
| The project manager shall require the software developer(s) to periodically report status and provide insight into software development and test activities; at a minimum, the software developer(s) will be required to allow the project manager and software assurance personnel to: - Monitor product integration. Review the verification activities to ensure adequacy. Review trade studies and source data. Audit the software development processes and practices. Participate in software reviews and technical interchange meetings. | SWE-039 | - 8. Confirm that the project manager provides responses to software assurance and software safety submitted issues, findings, and risks and that the project manager tracks software assurance and software safety issues, findings, and risks to closure. |  |  |
| The project manager shall regularly hold reviews of software schedule activities, status, performance metrics, and assessment/analysis results with the project stakeholders and track issues to resolution. | SWE-018 | - 2. Confirm closure of any project software schedule issues. |  |  |
| The project manager shall unit test the software code. | SWE-062 | - 2. Confirm that the project addresses or otherwise tracks to closure errors, defects, or problem reports found during unit testing. |  |  |
| The project manager shall establish and maintain: … c. Software test(s), including any code specifically written to perform test procedures. … | SWE-065c | - 2. Confirm that the project records all issues and discrepancies in the code specifically written to perform test procedures. |  |  |
|  |  | - 3. Confirm that the project tracks to closure errors and defects found in the code specifically written to perform test procedures. |  |  |
| The project manager shall establish and maintain: … d. Software test report(s). | SWE-065d | - 3. Confirm that the project records all issues and discrepancies found during each test. |  |  |
|  |  | - 4. Confirm that the project tracks to closure errors and defects found during testing. |  |  |
| The project manager shall evaluate test results and record the evaluation. | SWE-068 | - 2. Confirm that the project documents software non-conformances in a tracking system. |  |  |
| The project manager shall plan and conduct software regression testing to demonstrate that defects have not been introduced into previously integrated or tested software and have not produced a security vulnerability. | SWE-191 | - 4. Confirm that the regression test procedures are updated to incorporate tests that validate the correction of critical anomalies. |  |  |
| The project manager shall complete, prior to delivery, verification that all software requirements identified for this delivery have been met or dispositioned, that all approved changes have been implemented, and that all defects designated for resolution prior to delivery have been resolved. | SWE-194 | - 1. Confirm that the project has identified the software requirements to be met, the approved changes to be implemented, and defects to be resolved for each delivery. |  |  |
|  |  | - 5. Confirm that the approved changes to be implemented and the defects to be resolved have been resolved. |  |  |
| The project manager shall participate in any joint NASA/developer audits. | SWE-045 | Participate in or assess the results from any joint NASA/developer audits. Track any findings to closure. |  |  |
| The project manager shall, for each planned software peer review or software inspection: - Use a checklist or formal reading technique (e.g., perspective-based reading) to evaluate the work products. Use established readiness and completion criteria. Track actions identified in the reviews until they are resolved. Identify the required participants. | SWE-088 | - 2. Confirm that the project resolves the actions identified from the software peer reviews. |  |  |
| The project manager shall track and maintain software non-conformances (including defects in tools and appropriate ground software). | SWE-201 | - Confirm that all software non-conformances are recorded and tracked to resolution. |  |  |
|  |  | - Confirm that accepted non-conformances include the rationale for the non-conformance. |  |  |
| The project manager shall define and implement clear software severity levels for all software non-conformances (including tools, COTS, GOTS, MOTS, OSS, reused software components, and applicable ground systems). | SWE-202 | - Confirm that all software non-conformances severity levels are defined. |  |  |
|  |  | - Assess the application and accuracy of the defined severity levels to software non-conformances. |  |  |
|  |  | - Confirm that the project assigns severity levels to non-conformances associated with tools, COTS, GOTS, MOTS, OSS, and reused software components. |  |  |
|  |  | - Maintain or access the number of software non-conformances at each severity level for each software configuration item. |  |  |
| The project manager shall implement mandatory assessments of reported non-conformances for all COTS, GOTS, MOTS, OSS, and/or reused software components. | SWE-203 | - Confirm the evaluations of reported non-conformances for all COTS, GOTS, MOTS, OSS, or reused software components are occurring throughout the project life cycle. |  |  |
|  |  | - Assess the impact of non-conformances on the project software's safety, quality, and reliability. |  |  |
| The project manager shall implement process assessments for all high severity software non-conformances (closed loop process). | SWE-204 | - Perform or confirm that a root cause analysis has been completed on all identified high severity software nonconformances, and that the results are recorded and have been assessed for adequacy. |  |  |
|  |  | - Confirm that the project analyzed the processes identified in the root cause analysis associated with the high severity software non-conformances. |  |  |
|  |  | - Assess opportunities for improvement on the processes identified in the root cause analysis associated with the high severity software non-conformances. |  |  |
|  |  | - Perform or confirm tracking of corrective actions to closure on high severity software non-conformances. |  |  |

| # NPR 7150.2D Audit Summary |  |  |
| --- | --- | --- |
| Compliance Levels | Number | Notes |
| Compliances |  |  |
| Non-Compliances |  |  |
| Not Applicable |  |  |
| Comments: |  |  |

# NPR 7150.2D Audit Conclusions

Product is [sufficient/not sufficient] to meet product objective(s).

Conclusion Summary:

# Form Usage Guidance and Notes

The results of this audit serve as input to the completion of the NPR 7150.2D / NASA-STD-8739.8B Requirements/Compliance Mapping Matrix. Provide objective evidence to justify each compliance evaluation. Compliance Abbreviations: F = Full compliance, P = Partial compliance, N = Non-compliance, NA = Not applicable If a step is P or N, document the Risk to project delivery in the “Evidence and Comments” cell. Summarize the audit findings in Audit Summary “Notes” cells. The project may also be the supplier, or the supplier may be integrated into the project’s plans, processes, and tasks. The project would ensure that each supplier performs these implementation, verification, validation, test, release, and delivery steps.