This checklist is designed to confirm if a project is following the Software Test Verification and Validation processes specified for NASA software. It contains the Software Engineering (SWE) Requirements and associated Software Assurance & Software Safety Tasks that are applicable to the Software Test Verification and Validation processes and used to formally audit their processes. This checklist is specific to software but may be modified to address the needs of the project or organization. The audit schedule for the Software Test Verification and Validation processes is available in Topic 8.59 - Audit Reports.

# Document Information

This audit was performed on: [Document/records name, identifier/number, revision, date]

Link to document: [Link to document/records]

Notes:

The NASA Software Engineering and Assurance Handbook (NASA-HDBK-2203) for NPR 7150.2D and NASA-STD-8739.8B should be referenced when performing this audit as it may provide context and insight for the topic at hand.

| # NPR 7150.2D Audit Findings Details Do the Software Test Verification and Validation processes address the following: |  |  |  |  |
| --- | --- | --- | --- | --- |
| SWE Requirement Text | SWE # | Software Assurance and Software Safety Tasks | Compliant (FC/PC/ NC/NA)? | Evidence and Comments |
| ## Software Test Verification and Validation |  |  |  |  |
| The project manager shall satisfy the following conditions when a COTS, GOTS, MOTS, OSS, or reused software component is acquired or used: The requirements to be met by the software component are identified. The software component includes documentation to fulfill its intended purpose (e.g., usage instructions). Proprietary rights, usage rights, ownership, warranty, licensing rights, transfer rights, and conditions of use (e.g., required copyright, author, and applicable license notices within the software code, or a requirement to redistribute the licensed software only under the same license (e.g., GNU GPL, ver. 3, license)) have been addressed and coordinated with Center Intellectual Property Counsel. Future support for the software product is planned and adequate for project needs. The software component is verified and validated to the same level required to accept a similar developed software component for its intended use. The project has a plan to perform periodic assessments of vendor reported defects to ensure the defects do not impact the selected software components. | SWE-027e | Confirm that the conditions listed in "a" through "f" are complete for any COTS, GOTS, MOTS, OSS, or reused software that is acquired or used. - e. The software component is verified and validated to the same level required to accept a similar developed software component for its intended use. |  |  |
| If a project has safety-critical software, the project manager shall implement the safety-critical software requirements contained in NASA-STD-8739.8. | SWE-023 | - Confirm that the identified safety-critical software components and data have implemented the safety-critical software assurance requirements listed in this standard. |  |  |
| If a project has safety-critical software or mission-critical software, the project manager shall implement the following items in the software: - The software is initialized, at first start and restarts, to a known safe state. - The software safely transitions between all predefined known states. - Termination performed by software functions is performed to a known safe state. - Operator overrides of software functions require at least two independent actions by an operator. - Software rejects commands received out of sequence when execution of those commands out of sequence can cause a hazard. - The software detects inadvertent memory modification and recovers to a known safe state. - The software performs integrity checks on inputs and outputs to/from the software system. - The software performs prerequisite checks prior to the execution of safety-critical software commands. - No single software event or action is allowed to initiate an identified hazard. - The software responds to an off-nominal condition within the time needed to prevent a hazardous event. - The software provides error handling. - The software can place the system into a safe state. | SWE-134 | - Analyze the software requirements and the software design and work with the project to implement NPR 7150.2 requirement items "a" through "l." |  |  |
|  |  | - 2. Assess that the source code satisfies the conditions in the NPR 7150.2 requirement "a" through "l" for safety-critical and mission-critical software at each code inspection, test review, safety review, and project review milestone. |  |  |
|  |  | - 3. Confirm that the values of the safety-critical loaded data, uplinked data, rules, and scripts that affect hazardous system behavior have been tested. |  |  |
| If a project has safety-critical software, the project manager shall ensure that there is 100 percent code test coverage using the Modified Condition/Decision Coverage (MC/DC) criterion for all identified safety-critical software components. | SWE-219 | - Confirm that 100% code test coverage is addressed for all identified safety-critical software components or that software developers provide a technically acceptable rationale or a risk assessment explaining why the test coverage is not possible or why the risk does not justify the cost of increasing coverage for the safety-critical code component. |  |  |
| The project manager shall test the software and record test results for the required software cybersecurity mitigation implementations identified from the security vulnerabilities and security weaknesses analysis. | SWE-159 | - Confirm that testing is complete for the cybersecurity mitigation. |  |  |
|  |  | - Assess the quality of the cyber-security mitigation implementation testing and the test results. |  |  |
| The project manager shall perform requirements validation to ensure that the software will perform as intended in the customer environment. | SWE-055 | - Confirm that the project software testing has shown that software will function as expected in the customer environment. |  |  |
| The project manager shall unit test the software code. | SWE-062 | - Confirm that the project successfully executes the required unit tests, particularly those testing safety-critical functions. |  |  |
|  |  | Confirm that the project addresses or otherwise tracks to closure errors, defects, or problem reports found during unit testing. |  |  |
| The project manager shall assure that the unit test results are repeatable. | SWE-186 | - Confirm that the project maintains the procedures, scripts, results, and data needed to repeat the unit testing (e.g., as-run scripts, test procedures, results). |  |  |
| The project manager shall establish and maintain: a. Software test plan(s). … | SWE-065a | - Confirm that software test plans have been established, contain correct content, and are maintained. |  |  |
|  |  | Confirm that the software test plan addresses the verification of safety-critical software, specifically the off-nominal scenarios. |  |  |
| The project manager shall establish and maintain: … b. Software test procedure(s). … | SWE-065b | - Confirm that the test procedures have been established and are updated when changes to tests or requirements occur. |  |  |
|  |  | Analyze the software test procedures for the following: Coverage of the software requirements. Acceptance or pass/fail criteria, The inclusion of operational and off-nominal conditions, including boundary conditions, Requirements coverage and hazards per SWE-066 and SWE-192, respectively. Requirements coverage for cybersecurity per SWE-157 and SWE-210. |  |  |
| The project manager shall establish and maintain: … c. Software test(s), including any code specifically written to perform test procedures. … | SWE-065c | - Confirm that the project creates and maintains any code specifically written to perform test procedures in a software configuration management system. |  |  |
|  |  | Confirm that the project records all issues and discrepancies in the code specifically written to perform test procedures. |  |  |
|  |  | Confirm that the project tracks to closure errors and defects found in the code specifically written to perform test procedures. |  |  |
| The project manager shall establish and maintain: … d. Software test report(s). | SWE-065d | - Confirm that the project creates and maintains the test reports throughout software integration and test. |  |  |
|  |  | Confirm that the project records the test report data and that the data contains the as-run test data, the test results, and required approvals. |  |  |
|  |  | Confirm that the project records all issues and discrepancies found during each test. |  |  |
|  |  | Confirm that the project tracks to closure errors and defects found during testing. |  |  |
| The project manager shall test the software against its requirements. | SWE-066 | - Confirm test coverage of the requirements through the execution of the test procedures. |  |  |
|  |  | - Perform test witnessing for safety-critical software. |  |  |
|  |  | - Confirm that any newly identified software contributions to hazards, events, or conditions found during testing are in the system safety data package. |  |  |
| The project manager shall place software items under configuration management prior to testing. | SWE-187 | - Confirm that software items to be tested are under configuration management before the start of testing. |  |  |
|  |  | - Confirm the project maintains the software items under configuration management through the completion of testing. |  |  |
| The project manager shall evaluate test results and record the evaluation. | SWE-068 | - Confirm that test results are assessed and recorded. |  |  |
|  |  | - Confirm that the project documents software non-conformances in a tracking system. |  |  |
|  |  | - Confirm that test results are sufficient verification artifacts for the hazard reports. |  |  |
| The project manager shall use validated and accredited software models, simulations, and analysis tools required to perform qualification of flight software or flight equipment. | SWE-070 | - Confirm that the software models, simulations, and analysis tools used to achieve the qualification of flight software or flight equipment have been validated and accredited. |  |  |
| The project manager shall update the software test and verification plan(s) and procedure(s) to be consistent with software requirements. | SWE-071 | - Analyze that software test plans and software test procedures cover the software requirements and provide adequate verification of hazard controls, specifically the off-nominal scenarios. |  |  |
| The project manager shall validate the software system on the targeted platform or high-fidelity simulation. | SWE-073 | - Confirm that the project validates the software components on the targeted platform or a high-fidelity simulation. |  |  |
| The project manager shall ensure that the code coverage measurements for the software are selected, implemented, tracked, recorded, and reported. | SWE-189 | - Confirm that code coverage measurements have been selected, performed, tracked, recorded, and communicated with each release. |  |  |
| The project manager shall verify code coverage is measured by analysis of the results of the execution of tests. | SWE-190 | - Confirm that the project performs code coverage analysis using the results of the tests or a code coverage tool. |  |  |
|  |  | - Analyze the code coverage measurements to identify uncovered software code. |  |  |
|  |  | - Assess any uncovered software code for potential risk, issues, or findings. |  |  |
| The project manager shall plan and conduct software regression testing to demonstrate that defects have not been introduced into previously integrated or tested software and have not produced a security vulnerability. | SWE-191 | - Confirm that the project plans regression testing and that the regression testing is adequate and includes retesting of all safety-critical code components. |  |  |
|  |  | - 2. Confirm that the project performs the planned regression testing. |  |  |
|  |  | - 3. Identify any risks and issues associated with the regression test set selection and execution. |  |  |
|  |  | - 4. Confirm that the regression test procedures are updated to incorporate tests that validate the correction of critical anomalies. |  |  |
| The project manager shall verify through test the software requirements that trace to a hazardous event, cause, or mitigation technique. | SWE-192 | - Through testing, confirm that the project verifies the software requirements which trace to a hazardous event, cause, or mitigation techniques. |  |  |
| The project manager shall develop acceptance tests for loaded or uplinked data, rules, and code that affects software and software system behavior. | SWE-193 | - Confirm that the project develops acceptance tests for loaded or uplinked data, rules, and code that affect software and software system behavior. |  |  |
|  |  | - Confirm that the loaded or uplinked data, rules, scripts, or code that affect software and software system behavior are baselined in the software configuration system. |  |  |
|  |  | - Confirm that loaded or uplinked data, rules, and scripts are verified as correct prior to operations, particularly for safety-critical operations. |  |  |
| The project manager shall test embedded COTS, GOTS, MOTS, OSS, or reused software components to the same level required to accept a custom developed software component for its intended use. | SWE-211 | - Confirm that the project is testing COTS, GOTS, MOTS, OSS, or reused software components to the same level as developed software for its intended use. |  |  |
| The project manager shall complete, prior to delivery, verification that all software requirements identified for this delivery have been met or dispositioned, that all approved changes have been implemented, and that all defects designated for resolution prior to delivery have been resolved. | SWE-194 | - 2. Confirm that the project has met all software requirements identified for delivery. |  |  |
|  |  | - 4. Confirm that approved changes have been implemented and tested. |  |  |
|  |  | - 5. Confirm that the approved changes to be implemented and the defects to be resolved have been resolved. |  |  |
| The project manager shall track and evaluate changes to software products. | SWE-080 | - 2. Confirm the following: - The project tracks the changes. - The changes are approved and documented before implementation. - The implementation of changes is complete. - The project tests the changes. |  |  |
| ## Requirements Traceability |  |  |  |  |
| Bidirectional requirements traceability between (with no widows or orphans, circular traces, traces within a requirements level, etc.) the: Bi-directional Traceability; Class A, B, & C; Class D; Class F. Higher-level requirements to the software requirements; X; X. Software requirements to the system hazards; X; X. Software requirements to the software design components; X. Software design components to the software code; X. Software requirements to the software verification(s); X; X; X. Software requirements to the software non-conformances; X; X; X. | SWE-052 | - Confirm that bi-directional traceability has been completed, recorded, and maintained. |  |  |
|  |  | - Confirm that the software traceability includes traceability to any hazard that includes software. |  |  |
| ## Software Test Procedures Peer Reviews |  |  |  |  |
| The project manager shall perform and report the results of software peer reviews or software inspections for: - Software requirements. Software plans, including cybersecurity. Any design items that the project identified for software peer review or software inspections according to the software development plans. Software code as defined in the software and or project plans. Software test procedures. | SWE-087 | - Confirm that software peer reviews are performed and reported on for project activities. |  |  |
|  |  | - Confirm that the project addresses the accepted software peer review findings. |  |  |
| The project manager shall, for each planned software peer review or software inspection: - Use a checklist or formal reading technique (e.g., perspective-based reading) to evaluate the work products. Use established readiness and completion criteria. Track actions identified in the reviews until they are resolved. Identify the required participants. | SWE-088 | - Confirm that the project meets the NPR 7150.2 criteria in "a" through "d" for each software peer review. |  |  |
|  |  | Confirm that the project resolves the actions identified from the software peer reviews. |  |  |
|  |  | Perform audits on the peer-review process. |  |  |
| The project manager shall, for each planned software peer review or software inspection, record necessary measurements. | SWE-089 | - Confirm that the project records the software peer reviews and results of software inspection measurements. |  |  |

| # NPR 7150.2D Audit Summary |  |  |
| --- | --- | --- |
| Compliance Levels | Number | Notes |
| Compliances |  |  |
| Non-Compliances |  |  |
| Not Applicable |  |  |
| Comments: |  |  |

# NPR 7150.2D Audit Conclusions

Product is [sufficient/not sufficient] to meet product objective(s).

Conclusion Summary:

# Form Usage Guidance and Notes

The results of this audit serve as input to the completion of the NPR 7150.2D / NASA-STD-8739.8B Requirements/Compliance Mapping Matrix. Provide objective evidence to justify each compliance evaluation. Compliance Abbreviations: F = Full compliance, P = Partial compliance, N = Non-compliance, NA = Not applicable If a step is P or N, document the Risk to project delivery in the “Evidence and Comments” cell. Summarize the audit findings in Audit Summary “Notes” cells. The project may also be the supplier, or the supplier may be integrated into the project’s plans, processes, and tasks. The project would ensure that each supplier performs these implementation, verification, validation, test, release, and delivery steps. Testing Analysis: For guidance, see Topic 8.57 - Testing Analysis in the SWE Handbook.