The Software Systems Requirements Review (SRR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, ensure that the software-related requirements derived from the system-level objectives are complete, consistent, achievable, and clearly documented. The SRR verifies that the software requirements align with mission objectives, system-level requirements, and stakeholder needs and provides a solid foundation for software design and development.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Requirements Completeness and Coverage |  |  |
| A1 | Software Requirements: All software requirements must be fully documented and complete, addressing functional, performance, interface, safety, security, reliability, and operational aspects. |  |  |
|  | - The requirements must adequately cover all mission-critical and system-level needs. |  |  |
|  | - The maturity of the system/software requirements definition is sufficient to begin the next Phase |  |  |
| B | Requirements Traceability |  |  |
| B1 | Software Requirements: Software requirements must be fully traceable to system-level requirements, mission objectives, and stakeholder expectations. |  |  |
|  | - Requirements must also include bidirectional traceability, linking high-level system requirements to detailed software requirements and vice versa. |  |  |
| C | Interface Requirements |  |  |
| C1 | Interface Requirements: All hardware/software interfaces, system interfaces, and external interfaces must be fully defined and documented. |  |  |
|  | - Interface requirements must ensure compatibility with mission systems and external dependencies. |  |  |
| D | Feasibility and Risks |  |  |
| D1 | Software Requirements - Feasibility: Each software requirement must be assessed for feasibility given project constraints, such as cost, schedule, and available resources. |  |  |
| D2 | Software Risks: Risks associated with meeting the requirements (including overly complex or ambiguous requirements) must be identified and mitigation plans established. |  |  |
|  | - Adequate planning exists for developing, inserting, or deploying any enabling new software technologies. |  |  |
|  | - The software engineering, software assurance, and software safety cost and schedule allocations are credible to meet program/project requirements with acceptable risk. |  |  |
|  | - Applicable Software Lessons Learned from other projects and programs have been identified and addressed. |  |  |
|  | - NASA has access to the software products in electronic format, including software development and management metrics. |  |  |
|  | - Software supply chain risks have been identified. |  |  |
|  | - If AI is planned to be used, ensure you have a problem that should be solved by AI, and determine if AI is the right approach for the problem and context. |  |  |
| E | Verification and Validation Planning |  |  |
| E1 | Software Requirements: The requirements must include measurable criteria that will allow for their verification and validation during later testing and development phases. |  |  |
| E2 | Preliminary Verification And Validation Plan: A preliminary verification and validation plan must be developed to demonstrate how compliance with requirements will be achieved. |  |  |
| F | Safety and Security Requirements |  |  |
| F1 | Software Requirements: All safety-critical and cybersecurity requirements must be explicitly defined, including requirements that address potential hazards, threats, and mitigations. |  |  |
| F2 | Requirements Safety Analysis: Safety analysis must confirm that the requirements adequately address mission-critical risk factors. |  |  |
| G | Consistency and Clarity |  |  |
| G1 | Software Requirements: Requirements must be clear, consistent, and free of ambiguities or contradictions. |  |  |
|  | - Conflicts between requirements or ambiguities must be identified and resolved prior to design work. |  |  |
| H | Stakeholder Approval |  |  |
| H1 | Software Requirements Stakeholder Approval: The requirements must reflect input from all relevant stakeholders—program management, systems engineering, safety assurance teams, and end-users—and receive formal approval. |  |  |
| H2 | Software Requirements Stakeholder Approval: Stakeholders must have reviewed and agreed upon the alignment between the system-level and software-level requirements. |  |  |
| H3 | Software Requirements Stakeholder Approval: Stakeholders must review and approve the use of AI on the project. |  |  |
| I | Supporting Documentation |  |  |
| I1 | Requirements documentation: Requirements documentation must be complete, reviewed, and approved. This includes the Software Requirements Specification (SRS), interface definitions, and any supporting analyses or matrices. |  |  |
| I2 | Supporting Materials: Supporting materials should ensure that requirements are readily accessible and understandable to all relevant teams. |  |  |
| J | Requirements Change Control Process |  |  |
| J1 | Processes and tools: Processes and tools must be in place for managing changes to requirements during subsequent development phases. |  |  |
| J2 | Change control procedures: Change control procedures must address traceability, impact assessments, and mitigation for late-stage requirement modifications. |  |  |
| K | Resource Assessment |  |  |
| K1 | Points of Contact: Identify the Software Engineering Point of Contact and the Software Assurance Point of Contact |  |  |
| K2 | Resources: The resources required to develop, test, and deploy the software (e.g., personnel, tools, budget, and infrastructure) must be preliminarily scoped and documented. |  |  |
| K3 | Expertise: If using AI, the cross-functional teams have the domain expertise, engineering depth, and organizational support to develop and operate AI systems. |  |  |
| L | Process Documentation |  |  |
| L1 | Process Documentation: The key process documents are at a preliminary stage of completion. |  |  |
|  | - Initial Software Classification - The correct software classifications have been defined. |  |  |
|  | - Safety Critical Assessments |  |  |
|  | - Preliminary Hazard Analysis: has been performed and is available |  |  |
|  | - Traceability between software requirements and hazards is complete. |  |  |
|  | - The software hazards are clearly defined. |  |  |
|  | - Hazard controls are defined. |  |  |
|  | - Hazard verifications are defined. |  |  |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  |  |
|  | - NASA-STD-8739.8 mapping matrix: is completed and available |  |  |
|  | - NPR 7150.2 mapping matrix: is completed and available |  |  |
|  | - Lessons Learned from previous missions: review completed and documented |  |  |
| L2 | Quality Software Requirements: have been established. |  |  |
|  | - Transparent allocation and decomposition of requirements exist between the hardware, software, and operational concepts.. |  |  |
|  | - Software interfaces with external entities and between major internal elements are defined, including system security expectations. |  |  |
|  | - The software requirements address and include software and fault management requirements and cybersecurity requirements, based on the project protection plan. |  |  |
| L3 | Key Plans: available for review |  |  |
|  | - Software Development Plan |  |  |
|  | - Software Assurance and Software Safety Plan |  |  |
|  | - Software Cost Estimate |  |  |
|  | - IV&V Plan (if needed) |  |  |
|  | - Software Schedules |  |  |

Summary of Review