The Mission Definition Review (MDR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, evaluate whether the mission's objectives, requirements, and system approach—including software-related aspects—are well-defined, achievable, and ready to proceed to detailed preliminary and system design. The MDR ensures that the foundational mission framework is established and that software considerations are integrated into the overall system design and management approach.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Mission Objectives and Requirements |  |  |
| A1 | Mission Objectives: The mission's objectives and requirements, including all software-related aspects, must be clearly defined, complete, and aligned with stakeholder expectations. |  |  |
| A2 | Software Contributions to Mission Objectives: Mission-level requirements should link to high-level software requirements. |  |  |
| B | System Concept and Preliminary Design |  |  |
| B1 | Software Concept: The overall system concept and preliminary design should identify software's role in achieving mission objectives. |  |  |
| B2 | Software Design Preliminary Assessment: High-level descriptions of software functionality, interfaces, and performance expectations should be provided. |  |  |
| C | Software Requirements Definition |  |  |
| C1 | Software Requirements: must be preliminarily identified and traceable to mission and system objectives. |  |  |
| C2 | Initial Functional, Performance, Safety, Security, and Reliability Requirements: should be outlined. |  |  |
| C3 | Software Bi-directional traceability is complete. |  | From earlier version of MCR. |
|  | - Bi-directional traceability is complete with the system, hardware, and ICD requirements. |  | From earlier version of MCR. |
|  | - Transparent allocation of system requirements to software and software architectural elements. |  | From earlier version of MCR. |
| D | Software Integration Concept |  |  |
| D1 | Sosftware Integration: The approach for integrating software with mission hardware, ground systems, and external systems must be preliminarily defined. |  |  |
| D2 | Software Interfaces: Key software interfaces should be identified, and integration challenges should be addressed. |  |  |
| E | Feasibility Analysis |  |  |
| E1 | Feasibility Analysis: The technical feasibility of meeting software-related mission objectives within constraints (e.g., schedule, budget, resources) must be demonstrated. |  |  |
| E2 | Feasibility Analysis: Any gaps or risks associated with the software concept should be identified. |  |  |
| F | Risk Identification and Mitigation |  |  |
| F1 | Software Risks: Software-related risks (technical, schedule, or cost) must be identified and assessed, with preliminary mitigation strategies documented. |  |  |
| F2 | Software Risks: Risks associated with software integration and performance must be highlighted. |  |  |
| G | Compliance and Standards |  |  |
| G1 | Software Approach: The software approach must comply with relevant NASA and mission-specific standards (e.g., safety and cybersecurity requirements). |  |  |
| G2 | Mission Constraints: Any unique constraints or standards applicable to the mission must be addressed in the software planning process. |  |  |
| H | Safety and Security Considerations |  |  |
| H1 | Safety-Critical Software Functions: and potential hazards must be identified. |  |  |
| H2 | Preliminary cybersecurity: measures and strategies must be outlined to protect software assets and interfaces. |  |  |
| I | Preliminary Development Strategy |  |  |
| I1 | Software Development Plan: A preliminary software development approach should be documented, including lifecycle phases, resource allocations, and general timelines. |  |  |
| I2 | Software Development Plan: The development strategy should ensure the ability to meet mission objectives within constraints. |  |  |
| J | Verification and Validation Planning |  |  |
| J1 | initial V&V strategy: An initial V&V strategy must be defined, outlining how software requirements will be verified and validated during subsequent development phases. |  |  |
| J2 | Preliminary Success Criteria for IV&V: Preliminary success criteria for V&V should be established. |  |  |
| K | Stakeholder Approval |  |  |
| K1 | Stakeholder Review: Key stakeholders, including system architects, project managers, and assurance teams, must review and approve the software approach as part of the mission definition. |  |  |
| K2 | Stakeholder Review: Stakeholder concerns must be addressed before proceeding to the next phase. |  |  |
| L | Documentation and Reporting |  |  |
| L1 | Software Plans Schedules, Resources, and Requirements are sufficiently mature to begin next Phase. |  | From earlier version of MCR. |
|  | - Adequate planning exists for developing, inserting, or deploying any enabling new software technology or avionics technology needed for software development. |  | From earlier version of MCR. |
|  | - The software schedule satisfies the following conditions: Coordinates with the overall project schedule, Documents the interactions of milestones and deliverables between software, hardware, operations, and the rest of the system, reflects the critical dependencies for software development activities and identifies and accounts for dependencies with other projects and cross-program dependencies. |  | From earlier version of MCR. |
|  | - The proposed avionics/software architecture is credible and responsive to program requirements and constraints, including supporting the single-point failure/Fault Tolerance requirements. |  | From earlier version of MCR. |
|  | - The planned use of software static code analysis is acceptable. |  | From earlier version of MCR. |
| L2 | Quality Software Requirements: have been established. |  | From earlier version of MCR. |
|  | - Software requirements include requirements for COTS, GOTS, MOTS, OSS, reused software components, interface requirements, cybersecurity requirements, fault management software requirements, and software-related safety constraints, controls, and mitigations. |  | From earlier version of MCR. |
|  | - The software requirements are testable. |  | From earlier version of MCR. |
|  | - The software requirements address the Software Fault Tree Analysis (FTA) or Software Failure Modes and Effects Analysis results. |  | From earlier version of MCR. |
|  | - TBD and TBR items are identified with acceptable plans and schedules for their disposition, and the software volatility metric is less than 30%. The % of TBD/TBC/TBRs in the software requirements document does not exceed 20% |  | From earlier version of MCR. |
|  | - High software requirements quality risk score (software requirements quality score of 3 or higher). Less than 3 is a risk, and fewer than 20% of the requirements have a high-risk or very high-risk score. |  | From earlier version of MCR. |
|  | - A sufficient number of detailed software requirements exist. |  | From earlier version of MCR. |
|  | - Software cybersecurity requirements are defined. |  | From earlier version of MCR. |
|  | - Operational scenarios are defined enough to support the definition and allocation of software requirements. |  | From earlier version of MCR. |
| L3 | Hazard Analysis: is complete and available |  | From earlier version of MCR. |
|  | - The software hazards are clearly defined. |  | From earlier version of MCR. |
|  | - Traceability between software requirements and hazards is complete.. |  | From earlier version of MCR. |
|  | - Hazard controls are defined. |  | From earlier version of MCR. |
|  | - Hazard verifications are defined. |  | From earlier version of MCR. |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  | From earlier version of MCR. |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FMEA) and software Fault Tree results |  | From earlier version of MCR. |
| L4 | Completed Software Plans and Peer Reviews: are available |  | From earlier version of MCR. |
|  | - The software technical metric margins are defined and are acceptable. |  | From earlier version of MCR. |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory, CPU utilization) and resources exist to complete the software development within budget, schedule, and known risks. |  | From earlier version of MCR. |
| L5 | Software risks |  | From earlier version of MCR. |
|  | - Evidence exists with Software process audit results. |  | From earlier version of MCR. |
|  | - Evidence that the software development organization followed the required processes for this point in the software lifecycle. |  | From earlier version of MCR. |
|  | - NASA has access to the software products in electronic format, including software development and management metrics. |  | From earlier version of MCR. |
|  | - The planned use of software static code analysis is acceptable.. |  | From earlier version of MCR. |
|  | - Software risks, issues, and findings are documented. |  | From earlier version of MCR. |
|  | - The project has addressed all software assurance and Severity 1 or 2 findings. |  | From earlier version of MCR. |
|  | - Verify that the project does not have a risk associated with developing software at the same time as the hardware is being designed, the risk of misunderstanding the software-hardware interfaces, and not having the hardware available to use in the software development. |  | From earlier version of MCR. |
|  | - Software supply chain risks. |  | From earlier version of MCR. |
|  | - Sufficient software workforce or software skillsets exist |  | From earlier version of MCR. |
| L6 | Relevant Documentation: All relevant documentation must be completed, reviewed, and approved, including high-level software requirements, system design concepts, risk analyses, and resource assessments. |  |  |
|  | - NASA NPR 7150.2 Requirements Mapping Matrix: is complete |  | From earlier version of MCR. |
|  | - NASA-STD-8739.8 Requirements Mapping Matrix: is complete |  | From earlier version of MCR. |
|  | - Completed Software Classification And Safety Ccriticality Assessments: are available |  | From earlier version of MCR. |
|  | - The correct software classifications have been defined. |  | From earlier version of MCR. |
|  | - Staffing: Identify the software assurance, software safety, and IV&V personnel for the project and milestone review. |  | From earlier version of MCR. |
|  | - IV&V concept reviews are completed (concept, reuse, architecture, ops maturity, feasibility, hazard, security) |  | From earlier version of MCR. |
|  | - Completed IV&V Project Execution Plan |  | From earlier version of MCR. |
|  | - Software and avionics architectures |  | From earlier version of MCR. |
|  | - IV&V Project risk assessment |  | From earlier version of MCR. |
|  | - IV&V Project Execution Plan |  | From earlier version of MCR. |
|  | - Software Configuration Management Plan |  | From earlier version of MCR. |
| L7 | Software Concept: The MDR should result in an approved software concept as part of the broader mission plan. |  |  |
|  | - Confirm RFAs and RIDs from SRR have been satisfactorily resolved |  | From earlier version of MCR. |

Summary of Review