he Software Critical Design Review (CDR) exit criteria outlined in NASA-HDBK-2203, specifically in Topic 7.09, are key checkpoints to ensure the software design is mature, meets project requirements, and is ready to move into implementation and testing phases. These exit criteria serve to verify the completeness, correctness, and readiness of the software design while assessing risks before proceeding further.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Requirements Traceability |  |  |
| A1 | Software Requirements: All software requirements should be fully traceable to system-level requirements, design documentation, and safety/mission assurance plans. |  |  |
| A2 | Software Requirements: This includes verifying alignment with software interfaces, performance parameters, and operational constraints. |  |  |
|  | - Software requirements have been baselined at the software level |  | From earlier version of CDR. |
|  | - Bidirectional traceability exists between system hazards and software requirements. |  |  |
|  | - Software Bidirectional traceability is complete and accurate between the detailed design and the software requirements. |  |  |
| B | Design Maturity and Completeness |  |  |
| B1 | Software Design: The software design must be demonstrated to meet all functional and non-functional requirements. |  |  |
| B2 | Design artifacts: (e.g., architecture diagrams, design specifications, data flow diagrams, and interface designs) must be complete, reviewed, and approved. |  |  |
| B3 | Trade Studies: Any design trade studies must be finalized and documented. |  |  |
| C | Interface Consistency |  |  |
| C1 | Software Interfaces: All external (system-level) and internal (software module-level) interfaces should be defined, documented, and confirmed for compatibility and correctness. |  |  |
| D | Risk Management |  |  |
| D1 | Software Risks: Identified risks associated with the software design should have appropriate mitigation plans documented and tracked. |  |  |
| D2 | Design Issues from Other Reviews: Any design issues or open items flagged during earlier reviews should be closed or have clear paths to resolution. |  |  |
| E | Testing and Verification Plans |  |  |
| E1 | Complete Software Testing and Verification Plan: A complete software testing and verification plan, including unit testing, integration testing, system testing, and acceptance testing, should be defined. |  |  |
| E2 | Test Cases and Scenarios for validating design should align with requirements and mission objectives. |  |  |
| F | Software Safety Assurance |  |  |
| F1 | Safety-critical software components: must meet established safety requirements, and associated hazards must be mitigated and documented. |  |  |
| F2 | Compliance with standards like NASA-STD-8739.8(Software Assurance Standard) or relevant safety standards must be verified. |  |  |
|  | - Known software hazards have been identified. |  | From earlier version of CDR. |
| G | Configuration and Quality Management |  |  |
| G1 | Configuration Management: Configuration control must be in place to manage the development and design baselines. |  |  |
| G2 | Quality Assurance Processes: including peer reviews and inspections, should be demonstrated to be in compliance with project and agency standards. |  |  |
| H | Feasibility for Implementation |  |  |
| H1 | Design Feasibility: The design should be assessed as technically feasible for development, given the project's resources, schedule, hardware constraints, and tools. |  |  |
| H2 | Hardware/software compatibility and performance: under expected conditions must be verified. |  |  |
| I | Documentation Completeness |  |  |
| I1 | All CDR deliverables: including design documents, schematics, code prototypes (if any), and associated analyses, must be complete, reviewed, and formally approved. |  |  |
|  | - Completed Software Assurance software design analysis |  | From earlier version of CDR. |
|  | - Completed Software Assurance software safety analysis |  | From earlier version of CDR. |
|  | - Software architecture exist |  | From earlier version of CDR. |
|  | - Data flow diagrams |  | From earlier version of CDR. |
|  | - Software data dictionary content |  | From earlier version of CDR. |
|  | - Software Design |  | From earlier version of CDR. |
|  | - Procedures for deliverable software products |  | From earlier version of CDR. |
|  | - Regression software testing plans are available. |  | From earlier version of CDR. |
|  | - Resource utilization estimates and margins |  | From earlier version of CDR. |
|  | - Results of a preliminary Software Assurance test analysis |  | From earlier version of CDR. |
|  | - Confirm supplier documentation exists and review it as appropriate |  | From earlier version of CDR. |
|  | - Software Fault Tree Analysis (FTA) or Preliminary Software Failure Modes and Effects Analysis results |  | From earlier version of CDR. |
|  | - Software metrics and measurements exist. |  | From earlier version of CDR. |
|  | - Completed IV&V software design analysis |  | From earlier version of CDR. |
|  | - Completed peer review(s) of the software design |  | From earlier version of CDR. |
|  | - Avionics Aarchitecture |  | From earlier version of CDR. |
| I2 | Software Detail Design: The software's detailed design is complete and meets the software requirements with adequate margins. |  | From earlier version of CDR. |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory) and resources exist to complete the software development within budget, schedule, and known risks. |  | From earlier version of CDR. |
|  | - Relevant software operational modes and states are defined (e.g., nominal, critical, contingency). |  | From earlier version of CDR. |
|  | - Software common cause addressed (if applicable). |  | From earlier version of CDR. |
|  | - Software design addresses the software's safety-critical requirements. |  | From earlier version of CDR. |
|  | - Software design addresses unauthorized use of software applications, command issuing, memory changes, and data changes to the software configuration. |  | From earlier version of CDR. |
|  | - Software design provides automatic detection and safing for critical and catastrophic hazards. |  | From earlier version of CDR. |
|  | - Software fault management requirements, architecture, and design have been defined. |  | From earlier version of CDR. |
|  | - The software design logically isolates the safety-critical design elements and data from non-safety-critical data. |  | From earlier version of CDR. |
|  | - The Software command and telemetry design have been defined. |  | From earlier version of CDR. |
|  | - Software error detections have been defined. |  | From earlier version of CDR. |
|  | - Software design, architecture, components, and interfaces are defined and understood at the level needed for code development. |  | From earlier version of CDR. |
|  | - Software design addresses the Software Fault Tree Analysis (FTA) or Software Failure Modes and Effects Analysis results. |  | From earlier version of CDR. |
|  | - Cybersecurity has been addressed in the software design. |  | From earlier version of CDR. |
| J | Readiness to Proceed |  |  |
| J1 | The project team must demonstrate readiness to transition the design into detailed implementation, coding, and integration phases with minimal unresolved issues. |  |  |
| J2 | All Action Items: from the CDR should be addressed with follow-up plans defined for any deferred items. |  |  |
|  | - RFAs and RIDs from the previous review have been resolved, and any resulting actions are complete |  | From earlier version of CDR. |
|  | - Identify the software assurance, software safety, and IV&V personnel for the project and milestone review. |  | From earlier version of CDR. |
|  | - Software classifications and safety-criticality determination have been updated as necessary |  | From earlier version of CDR. |
|  | - Software configuration management processes and tools are in place |  | From earlier version of CDR. |
|  | - Software development and test facilities are planned and will be in place when needed. |  | From earlier version of CDR. |
|  | - Software development tools, computers, and facilities for implementation have been identified |  | From earlier version of CDR. |
|  | - Software schedule status |  | From earlier version of CDR. |
|  | - Status of change requests |  | From earlier version of CDR. |
|  | - Technical resource utilization estimates and margins |  | From earlier version of CDR. |
|  | - Update safety-criticality determinations and software classifications, if necessary. |  | From earlier version of CDR. |
|  | - Lessons learned from the software areas of the project |  | From earlier version of CDR. |
|  | - Software process audit results |  | From earlier version of CDR. |
|  | - Software acceptance criteria and conditions |  | From earlier version of CDR. |
|  | - Resource utilization estimates and margins |  | From earlier version of CDR. |
| J3 | Software Requirements: The software baseline requirements and adequate documentation exist to allow proceeding with software implementation and software testing. |  | From earlier version of CDR. |
|  | - All software requirements are verifiable. |  | From earlier version of CDR. |
|  | - All Safety mission-critical software designs/requirements have been through a peer review. Peer reviews have required participation. |  | From earlier version of CDR. |
|  | - TBD and TBR items are identified with acceptable plans and schedules for their disposition, and the software volatility metric is less than 20%. The % of TBD/TBC/TBRs in the software requirements document does not exceed 1% |  | From earlier version of CDR. |
|  | - High software requirements quality risk score (software requirements quality score of 3 or higher). Less than 3 is a risk, and fewer than 10% of the requirements have a high-risk or very high-risk score. |  | From earlier version of CDR. |
|  | - Software requirements volatility is less than 20% |  | From earlier version of CDR. |
| J4 | The software test plans, test procedures, test cases, test environment (including simulations), and test design at all levels of testing (unit, integration, system, acceptance, etc.) are correct, complete, and consistent for verification and validation of the source code and system functions allocated to the software. |  | From earlier version of CDR. |
|  | - All software requirements are verifiable. |  | From earlier version of CDR. |
|  | - All Safety mission-critical software designs/requirements have been through a peer review. Peer reviews have required participation. |  | From earlier version of CDR. |
|  | - TBD and TBR items are identified with acceptable plans and schedules for their disposition, and the software volatility metric is less than 20%. The % of TBD/TBC/TBRs in the software requirements document does not exceed 1% |  | From earlier version of CDR. |
|  | - High software requirements quality risk score (software requirements quality score of 3 or higher). Less than 3 is a risk, and fewer than 10% of the requirements have a high-risk or very high-risk score. |  | From earlier version of CDR. |
|  | - Software requirements volatility is less than 20% |  | From earlier version of CDR. |
| J5 | Software Risks: to safety and mission success are understood and credibly assessed. |  | From earlier version of CDR. |
|  | - All software requirements are verifiable. |  | From earlier version of CDR. |
|  | - All Safety mission-critical software designs/requirements have been through a peer review. Peer reviews have required participation. |  | From earlier version of CDR. |
|  | - TBD and TBR items are identified with acceptable plans and schedules for their disposition, and the software volatility metric is less than 20%. The % of TBD/TBC/TBRs in the software requirements document does not exceed 1% |  | From earlier version of CDR. |
|  | - High software requirements quality risk score (software requirements quality score of 3 or higher). Less than 3 is a risk, and fewer than 10% of the requirements have a high-risk or very high-risk score. |  | From earlier version of CDR. |
|  | - Software requirements volatility is less than 20% |  | From earlier version of CDR. |
| J6 | Certifiable Software Development Practices: by the organizations developing the critical software components exist and are being followed. |  | From earlier version of CDR. |
|  | - Evidence exists with Software process audit results. |  | From earlier version of CDR. |
|  | - Evidence that the software development organization followed the required processes for this point in the software lifecycle. |  | From earlier version of CDR. |
| J7 | System Hazard Analyses: address or include all known software hazards, |  | From earlier version of CDR. |
|  | - The software hazards are clearly defined. |  | From earlier version of CDR. |
|  | - Traceability between software requirements and hazards is complete. |  | From earlier version of CDR. |
|  | - Hazard controls are defined. |  | From earlier version of CDR. |
|  | - Hazard verifications are defined. |  | From earlier version of CDR. |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  | From earlier version of CDR. |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FEMAs) and software Fault Tree results. |  | From earlier version of CDR. |
| J8 | Software Data Dictionary: fields are correct. More than 95% of the Data dictionary data definitions are complete. |  | From earlier version of CDR. |
| J9 | Static Code Analysis Tools Sufficient use of static code analysis tools on the project. |  | From earlier version of CDR. |
| J10 | Software Operational Concept: The software operational concept has matured, is at a CDR level of detail, and has been considered in test planning. |  | From earlier version of CDR. |
| J11 | Secure Coding Practices: The use of secure coding practices is planned. |  | From earlier version of CDR. |
| J12 | Software Cost and Schedule Estimates: The program/project software cost and schedule estimates are credible and within program/project constraints. The software schedule has a margin and reasonable timeframes for software development and testing. |  | From earlier version of CDR. |
|  | - Data from the software metrics and measurements shows credible cost, schedule, and technical issues. |  | From earlier version of CDR. |
| J13 | Problem Reporting Process: is acceptable (e.g., including problem tracking, causal analysis, problem impact analysis, notification, monitoring, and resolution through change control.) |  | From earlier version of CDR. |
|  | - Change control is established (e.g., change tracking, review, approval, disapproval, change impact analysis, resolution, re-validation, and re-verification.) |  | From earlier version of CDR. |
| J14 | Software products (requirements, data dictionary, and design) are approved, baselined, and placed under configuration management. |  | From earlier version of CDR. |
| J15 | IV&V concurs that the project’s software requirements, design, and test plans are sufficiently mature to proceed to Code implementation. (If IV&V is required) |  | From earlier version of CDR. |

Summary of Review