The Software Integration Review (SIR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, focus on ensuring that the software has been successfully integrated with its target system (e.g., hardware, other software components, or external interfaces) and is ready to proceed to verification testing or operational testing. The SIR evaluates the readiness and functionality of the integrated software in the context of the system or mission environment, highlighting any issues related to compatibility, interoperability, and performance.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Integration Completion |  |  |
| A1 | Software Integration: All software components must be successfully integrated with associated hardware, other software modules, and external systems. |  |  |
|  | - Previous software unit testing and software verification test results form a satisfactory basis for proceeding to integration.The project has addressed all Severity 1 or 2 findings. |  |  |
|  | - Adequate software resources and hardware for development and testing have been planned and budgeted, including support system implementation and system testing. Software integration support staff are qualified. TBD and TBR items are identified with acceptable plans and schedules for their dispositions. |  |  |
|  | - The review of the software integration plans, as well as the procedures, configuration data maturity, load data maturity, and software configuration status of the items to be integrated, provides a reasonable expectation that the integration will proceed successfully. |  |  |
| A2 | Software Interfaces: Interfaces for data communication, control, and command must function as intended. |  |  |
|  | - Confirm that all electrical and mechanical interfaces have completed qualification testing before integration. |  |  |
| B | Interface Validation |  |  |
| B1 | Software Interfaces Verified and Validated: All internal and external software interfaces must be verified and validated to ensure proper data flow, communication protocols, and interaction with other system elements. |  |  |
| B2 | Software Interfaces – Issues: Interface issues identified during integration testing must be resolved or mitigated. |  |  |
| B3 | High confidence exists that the software will support system integration |  |  |
|  | - Interface control documents, software definitions, and requirements are sufficiently mature to proceed with software integration and system testing, and plans are in place to manage any open items. |  |  |
|  | - The system testing approach for software is comprehensive, and the planning for system assembly, integration, test, and launch site and mission operations is sufficient to progress into the next phase. |  |  |
|  | - The project has addressed all Severity 1 or 2 findings. |  |  |
| C | Integration Testing Completed |  |  |
| C1 | Software Integration Testing: Comprehensive integration testing must be completed, demonstrating that the software performs as expected in the integrated environment. |  |  |
|  | - Software test plans and results |  |  |
|  | - Software test preparation (facilities, tools, equipment, personnel) |  |  |
|  | - Software Static Analysis tool results |  |  |
|  | - Software code coverage data |  |  |
|  | - Software cyclomatic complexity data |  |  |
|  | - Software metrics and measurement data |  |  |
|  | - System integration testing includes testing for all known software hazards. |  |  |
|  | - IV&V concurs that the project’s software requirements, design, and testing are sufficiently mature to proceed to system integration. (If IV&V is required) |  |  |
| C2 | Software Integration Test Results: Test results must be reviewed and documented, confirming that integration issues are resolved. |  |  |
|  | - Review any safety or handling issues and address any possible risks during testing. |  |  |
|  | - Assess all handling and safety requirements; identify any issues or risks. |  |  |
| D | Compatibility Verification |  |  |
| D1 | Software Compatibility: The software must be confirmed compatible with the target operational environment, including hardware, operating systems, network configurations, and external systems. |  |  |
| D2 | Software Performance: Performance in the full mission environment must meet requirements (e.g., timing, reliability, and data handling). |  |  |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory) and resources exist to complete the software development within budget, schedule, and known risks. |  |  |
| E | Requirements Traceability |  |  |
| E1 | Software Requirements Traceability: The integrated software must continue to demonstrate traceability to its requirements, including functional and performance specifications. |  |  |
| E2 | Software Requirements Traceability: Integration testing must verify that system-level requirements tied to software are satisfied. |  |  |
| F | Safety and Security Validation |  |  |
| F1 | Verify Safety-critical and security-related functions: Safety-critical and security-related functions must be verified within the integrated system. |  |  |
| F2 | Verify hazards or cybersecurity vulnerabilities functions Any hazards or cybersecurity vulnerabilities introduced during integration must be eliminated or mitigated. |  |  |
|  | - Software system integration processes, facilities, and methods are within acceptable risk from threats and cybersecurity vulnerabilities. |  |  |
|  | - The software hazards are clearly defined. |  |  |
|  | - Traceability between software requirements and hazards is complete. |  |  |
|  | - Hazard controls are defined. |  |  |
|  | - Hazard verifications are defined. |  |  |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  |  |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FEMAs) and software Fault Tree results. |  |  |
| G | Problem Resolution |  |  |
| G1 | Software Issues: Integration issues, defects, or risks discovered during testing must be documented and resolved or have mitigation plans in place. |  |  |
| G2 | Software Risks: Risk assessments for unresolved integration issues must be communicated to stakeholders. |  |  |
|  | - Risks to safety and mission success are understood and credibly assessed, and plans and resources exist to effectively manage them. |  |  |
| H | Configuration Management |  |  |
| H1 | Software Configuaration Baselined: The integrated software configuration must be baselined and approved, ensuring consistency with all system components. |  |  |
| H2 | Software Configuaration Control Process: Configuration control processes must confirm that no unintended changes disrupt integration compatibility. |  |  |
|  | - Confirm that all software components and data are under configuration control. |  |  |
| I | Supporting Documentation |  |  |
| I1 | Software Documentation: Documentation related to software integration testing, interface specifications, and resolved problems must be completed and formally reviewed. |  |  |
|  | - Confirm software integration plans and procedures are in place and approved |  |  |
|  | - Handling and safety requirements |  |  |
| I2 | Software Test Procedures, Results, and Logs: Test procedures, results, and logs must be shared with relevant stakeholders. |  |  |
|  | - Software Unit Test Results |  |  |
|  | - Software metrics and measurement data |  |  |
|  | - Software process audit results |  |  |
|  | - Software data dictionary. Software data dictionary fields are complete and correct. (Guideline- More than 95% of the Data dictionary data definitions are complete) |  |  |
|  | - Submits RFAs/RIDs for any identified risks or issues |  |  |
|  | - A functional, unit-level, subsystem, and qualification test results/proof of completion |  |  |
|  | - Interface control documentation |  |  |
| J | Stakeholder Approval |  |  |
| J1 | Software Stakeholders Review and Approve: Stakeholders, including system engineers, software developers, project managers, and assurance teams, must review and approve the integrated software as ready for further verification testing or operational readiness assessments. |  |  |
| J2 | Software Stakeholders Concerns: Concerns raised by stakeholders must be addressed and resolved. |  |  |
|  | - Confirm that all previous design review success criteria and critical issues have been satisfied per the agreed-upon plan. |  |  |
| K | Readiness for Next Phase |  |  |
| K1 | Software Readiness: The integrated software must be confirmed ready to proceed to the next phase in the lifecycle, such as system-level verification testing or operational trial. |  |  |
|  | - Confirm that all known software discrepancies have been identified and disposed of per the agreed-upon plan. |  |  |
|  | - Confirm that the software assurance/control organization is prepared to support the integration |  |  |
|  | - Confirm support personnel are adequately trained. |  |  |
| K2 | Software Risks: Any outstanding risks must be documented alongside mitigation strategies. |  |  |

Summary of Review