The Software Acceptance Review (SAR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, evaluate whether the developed software meets all requirements, complies with relevant standards, has been fully tested, and is ready for formal delivery to the customer or integration into the system. The SAR verifies that the software is complete, acceptable for operational use, and properly documented for transfer and support.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Requirements Satisfaction |  |  |
| A1 | Software Requirements: All software requirements (functional, performance, safety, security, and interface) must be verified as fully satisfied. |  |  |
| A2 | Requirements Traceability: Traceability of requirements must be documented, demonstrating that every requirement has been implemented and successfully tested. |  |  |
| A3 | Software Structural and Functional Quality: Software structural and functional quality is evident in the software products. |  |  |
|  | - Software architecture quality exists. |  | From earlier version of SAR. |
|  | - The code is maintainable. |  | From earlier version of SAR. |
|  | - Safety-critical and secure coding standards are used. |  | From earlier version of SAR. |
|  | - The code is fault tolerance. |  | From earlier version of SAR. |
|  | - The code is secure. |  | From earlier version of SAR. |
|  | - The code is testable. |  | From earlier version of SAR. |
|  | - The code meets the requirements. |  | From earlier version of SAR. |
| B | Testing Completion and Results |  |  |
| B1 | Test Team: The software team has been trained and demonstrated knowledge of the software operational, configuration control, and defect reporting processes. |  |  |
| B2 | Test Complete: All required testing (unit, integration, system, and acceptance tests) must be completed, with test results demonstrating that the software performs as intended. |  |  |
|  | - Software Data Loads completed for testing. |  | From earlier version of SAR. |
|  | - Software test results have been analyzed and are consistent with the operational environment for the mission. |  | From earlier version of SAR. |
|  | - Per the basis for the functional software test criteria (i.e., Software Requirements) all software has been verified and unit-tested. |  | From earlier version of SAR. |
|  | - Operational procedures for updating the software and data loads are acceptable and have been tested. |  | From earlier version of SAR. |
|  | - Software systems are secure. |  | From earlier version of SAR. |
|  | - Software configuration data has been tested. |  | From earlier version of SAR. |
|  | - Software-related TBD and TBR items have been resolved, and all waivers/deviations and anomalies have been closed. |  | From earlier version of SAR. |
|  | - Acceptable data exist showing code software test coverage, including an analysis showing covered and uncovered software code. Software code coverage meets the project criteria (100% code coverage for safety-critical code). 100 percent code test coverage has been achieved for all identified safety-critical software components using the Modified Condition/Decision Coverage (MC/DC) criterion. |  | From earlier version of SAR. |
| B3 | Software Defects found during Testing: Any defects identified during testing must be resolved or mitigated, with associated action plans documented. |  |  |
|  | - Software Defects: Confirm that flight failures and anomalies from previous flights have been resolved and incorporated into all supporting and enabling systems. |  | From earlier version of SAR. |
| C | System Integration Verification |  |  |
| C1 | Software Integration: The software must be successfully integrated and verified with all applicable system components, including hardware and external interfaces. |  |  |
| C2 | Software Compatibility: Compatibility with the operational environment must be confirmed. |  |  |
| D | Safety and Security Validation |  |  |
| D1 | Safety-critical and Cybersecurity Requirements Validated: Safety-critical and cybersecurity requirements must be successfully validated, ensuring the software does not pose unacceptable risks or vulnerabilities during operation. |  |  |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory, CPU utilization, worst-case execution time, resource limitations) exist, means used for measuring each characteristic exist, and resources exist to operate the software. |  | From earlier version of SAR. |
|  | - All identified safety-critical software components have a cyclomatic complexity value of 15 or lower. |  | From earlier version of SAR. |
| D2 | Software Design Preliminary Assessment: Hazard or vulnerability reports must be closed or mitigated to acceptable levels. |  |  |
|  | - The software hazards are clearly defined. |  | From earlier version of SAR. |
|  | - Traceability between software requirements and hazards is complete. |  | From earlier version of SAR. |
|  | - Hazard controls are defined. |  | From earlier version of SAR. |
|  | - Hazard verifications are defined. |  | From earlier version of SAR. |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  | From earlier version of SAR. |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FEMAs) and software Fault Tree results. |  | From earlier version of SAR. |
| E | Configuration Baseline Established |  |  |
| E1 | Software Baselined: The final software build, source code, executable files, libraries, and configurations must be baselined and approved. |  |  |
|  | - Software System and Supporting Elements: Confirm that the system and supporting elements are correctly configured and ready to support flight. |  | From earlier version of SAR. |
|  | - Software Products: Software products (code and data) are approved, baselined, and placed under configuration management. |  | From earlier version of SAR. |
| E2 | Software Consistency: Configuration management must ensure consistency across delivered software artifacts. |  |  |
| F | Documentation Completion |  |  |
| F1 | Software Documentation: All required documentation (e.g., Software Requirements Specification, design documents, test plans, test results, user guides, and operational procedures) must be reviewed and formally approved. |  |  |
|  | - Software Maintenance Plan is complete and verified. |  | From earlier version of SAR. |
|  | - Software User’s Manual is complete and verified. |  | From earlier version of SAR. |
|  | - Software Lessons Learned: Lessons learned captured from the software areas of the project.. |  | From earlier version of SAR. |
|  | - Software Open items and waivers/deviations |  | From earlier version of SAR. |
|  | - Software Open software defect or problem reports |  | From earlier version of SAR. |
|  | - Software Software Maintenance Plan |  | From earlier version of SAR. |
|  | - Software Test Results |  | From earlier version of SAR. |
|  | - Software Audit Results |  | From earlier version of SAR. |
|  | - Software Quality Data |  | From earlier version of SAR. |
|  | - Software Metric Data |  | From earlier version of SAR. |
|  | - Software Tests, demonstrations, analyses, audits |  | From earlier version of SAR. |
|  | - Software Status of interface compatibility and functionality |  | From earlier version of SAR. |
|  | - Software Data Dictionary: fields are correct, data dictionary content is correct, and has been tested. The software configuration data has been tested. |  | From earlier version of SAR. |
| F2 | Software Documentation: Documentation must adequately describe the software to enable operation, maintenance, and troubleshooting. |  |  |
|  | - Software Version Description Document is complete and verified. |  | From earlier version of SAR. |
| F3 | Software Processes: Data or evidence that shows good software processes exist and were followed by the software development organizations. |  |  |
| G | Customer Approval and Acceptance |  |  |
| G1 | Software Customer Review: The customer (or end-user) must formally review and approve the software, confirming that it meets their expectations and mission objectives. |  |  |
|  | - Software Assurance Sign-off: Confirm that Software Assurance has signed off on the certification package. |  | From earlier version of SAR. |
|  | - IV&V concurs that the project’s software is sufficiently mature to proceed to operation. (If IV&V is required) |  | From earlier version of SAR. |
| G2 | Software Outstanding Issues: Any outstanding issues or concerns from the customer must be documented and addressed. |  |  |
| G3 | Software is deemed acceptably safe for flight/mission operations: |  |  |
|  | - Software safety-critical requirements were met. |  | From earlier version of SAR. |
|  | - Software Safety risk is accepted by stakeholders impacted by that risk. |  | From earlier version of SAR. |
|  | - Software meets the established project acceptance criteria. |  | From earlier version of SAR. |
|  | - Evidence exists that the code meets the NASA NPR 7150.2 SWE 134 and the criteria in the NASA SSP 50038 document, Computer-Based Control System Safety Requirements. |  | From earlier version of SAR. |
|  | - Software change history is understood and is acceptable. |  | From earlier version of SAR. |
| H | Training and Support Materials |  |  |
| H1 | Software End-user Training and Operational Instructions: End-user training and operational instructions must be completed to ensure readiness for software operation. |  |  |
| H2 | Software Maintenance Guides, Troubleshooting Procedures: Maintenance guides, troubleshooting procedures, and support resources must be provided to facilitate future operational and maintenance phases. |  |  |
| I | Risk Closure |  |  |
| I1 | Software Risks: All software-related risks must be resolved or mitigated before delivery, with documentation confirming closure of safety, technical, and operational risks. |  |  |
|  | - All software operational risks and known defects are understood and credibly assessed and plans and resources exist to manage them effectively or have been accepted by the program. An acceptable operational risk exists based on the number of known software defects remaining open for the flight. |  | From earlier version of SAR. |
| I2 | Software Risk Management Plans: Residual risk management plans must be in place for issues that cannot be fully resolved. |  |  |
| J | Delivery Plan and Transfer |  |  |
| J1 | Plan For Software Delivery and Transfer: A formal plan for software delivery and transfer must be established, confirming delivery of all software products, documentation, and artifacts to the customer or operations team. |  |  |
| J2 | Approval for Software Delivery: Approval for final delivery must be received from all relevant stakeholders. |  |  |

Summary of Review