The Operational Readiness Review (ORR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, ensure that the software is tested, verified, validated, and ready for operational use in support of the mission or system. The ORR evaluates whether the software is capable of reliably performing its intended functions and interacting with hardware, systems, and operational environments, with all risks mitigated, documentation prepared, and users trained.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Verification and Validation Completed |  |  |
| A1 | Software Requirements: All software requirements must be fully verified (proven that the software meets specifications) and validated (proven that the software fulfills its intended purpose in the operational environment). |  |  |
|  | - Software Quality Data |  | From earlier version of ORR. |
| A2 | Software Test Results and Reports: Test results and reports must confirm that the software has passed all required acceptance tests. |  |  |
|  | - Software test results have been analyzed and are consistent with the operational environment for the mission. |  | From earlier version of ORR. |
|  | - Per the basis for the functional software test criteria (i.e., Software Requirements) all software has been verified and unit-tested. |  | From earlier version of ORR. |
|  | - Operational procedures for updating the software and data loads are acceptable and have been tested. |  | From earlier version of ORR. |
|  | - Software systems are secure. |  | From earlier version of ORR. |
|  | - The software configuration data has been tested. |  | From earlier version of ORR. |
|  | - All software-related TBD and TBR items have been resolved, and all waivers/deviations and anomalies have been closed. |  | From earlier version of ORR. |
|  | - Acceptable data exist showing code software test coverage, including an analysis showing covered and uncovered software code. Software code coverage meets the project criteria (100% code coverage for safety-critical code). 100 percent code test coverage has been achieved for all identified safety-critical software components using the Modified Condition/Decision Coverage (MC/DC) criterion. |  | From earlier version of ORR. |
| B | Software Functionality and Performance |  |  |
| B1 | Software Functionality: The software must demonstrate its functionality and performance under operational conditions, meeting all mission requirements. |  |  |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory, CPU utilization, worst-case execution time, resource limitations) exist, means used for measuring each characteristic exist, and resources exist to operate the software. |  | From earlier version of ORR. |
| B2 | Software tructural and Functional Quality: Software structural and functional quality is evident in the software products. |  |  |
|  | - Software architecture quality exists. |  | From earlier version of ORR. |
|  | - The code is maintainable. |  | From earlier version of ORR. |
|  | - Safety-critical and secure coding standards are used. |  | From earlier version of ORR. |
|  | - The code is fault tolerance. |  | From earlier version of ORR. |
|  | - The code is secure. |  | From earlier version of ORR. |
|  | - The code is testable. |  | From earlier version of ORR. |
|  | - The code meets the requirements. |  | From earlier version of ORR. |
| B3 | Software System Interfaces: Software system interfaces (hardware, other systems) must function correctly. |  |  |
|  | - Status of interface compatibility and functionality |  | From earlier version of ORR. |
| C | Integration and Compatibility |  |  |
| C1 | Software / Hardware Integration: Software must be fully integrated with hardware, other system components, and external interfaces, ensuring compatibility and smooth operation. |  |  |
| C2 | Issue Resolution: Any issues arising during integration testing must be resolved or have mitigation plans in place. |  |  |
|  | - Software Audit Results |  | From earlier version of ORR. |
|  | - Confirm that flight failures and anomalies from previous flights have been resolved and incorporated into all supporting and enabling systems. |  | From earlier version of ORR. |
|  | - Open items and waivers/deviations |  | From earlier version of ORR. |
|  | - Open software defect or problem reports |  | From earlier version of ORR. |
| D | Operational Environment Confirmation |  |  |
| D1 | Mission Environment: The software must successfully operate within its defined mission environment, including ground systems, flight systems, or external operational settings. |  |  |
| D2 | Environmental Constraints: Critical compliance with any environmental constraints (e.g., reliability, real-time performance, safety-critical operations) must be demonstrated. |  |  |
| E | Safety and Security Validation |  |  |
| E1 | Software Safety-critical Requirements: Software safety-critical requirements must be validated, ensuring no unacceptable hazards or risks exist. |  |  |
|  | - The software hazards are clearly defined. |  | From earlier version of ORR. |
|  | - Traceability between software requirements and hazards is complete. |  | From earlier version of ORR. |
|  | - Hazard controls are defined. |  | From earlier version of ORR. |
|  | - Hazard verifications are defined. |  | From earlier version of ORR. |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  | From earlier version of ORR. |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FEMAs) and software Fault Tree results. |  | From earlier version of ORR. |
|  | - All identified safety-critical software components have a cyclomatic complexity value of 15 or lower. |  | From earlier version of ORR. |
| E2 | Cybersecurity Protections: Cybersecurity protections must be verified to safeguard against threats, including vulnerabilities affecting operations. |  |  |
| F | Risk Assessments and Mitigation |  |  |
| F1 | Ssoftware-related Risks: All software-related risks (technical, operational, schedule) must be addressed and mitigated to acceptable levels. |  |  |
|  | - An acceptable operational risk exists based on the number of known software defects remaining open for the flight. |  | From earlier version of ORR. |
| F2 | Risk Management Plan: A documented plan for ongoing risk management during operations must be provided. |  |  |
| G | Configuration Management |  |  |
| G1 | Final Software Configuration: Final software configuration (including source code, binaries, libraries, data, and documentation) must be baselined and approved. |  |  |
|  | - Confirm that the system and supporting elements are correctly configured and ready to support flight. |  | From earlier version of ORR. |
| G2 | Software Version Delivered: The software version delivered must comply with configuration control processes ensuring consistency across operational environments. |  |  |
| H | Training and Procedures |  |  |
| H1 | Operational Training: Operational and end-user personnel must be trained to interact with the software effectively. |  |  |
| H2 | Operational Procedures: Operational procedures, user manuals, contingency plans, and troubleshooting guides must be complete and available. |  |  |
|  | - The software team has been trained and demonstrated knowledge of the software operational, configuration control, and defect reporting processes. |  | From earlier version of ORR. |
| I | Documentation Completion |  |  |
| I1 | Software Documentation: All documentation, including the Software Requirements Specification (SRS), test results, user manuals, and operational procedures, must be complete, reviewed, and approved. |  |  |
|  | - Software Version Description - Documented and ready to use |  | From earlier version of ORR. |
|  | - Software Quality Data - Documented |  | From earlier version of ORR. |
|  | - Software Data Dictionary - Software data dictionary fields are correct, data dictionary content is correct, and has been tested. The software configuration data has been tested. |  | From earlier version of ORR. |
| I2 | Software Supporting Materials: Supporting materials must be accessible to stakeholders, users, and operations teams. |  |  |
|  | - Lessons learned captured from the software areas of the project |  | From earlier version of ORR. |
| I3 | Software Processes: Data or evidence that shows good software processes exist and were followed by the software development organizations. |  |  |
|  |  |  | From earlier version of ORR. |
| J | Stakeholder Approval |  |  |
| J1 | Stakeholder Approval: Stakeholders, including mission managers, software engineers, operations teams, and assurance personnel, must confirm that the software is ready for operational use. |  |  |
|  | - The software safety-critical requirements were met. |  | From earlier version of ORR. |
|  | - Safety risk is accepted by stakeholders impacted by that risk. |  | From earlier version of ORR. |
|  | - The software meets the established project acceptance criteria. |  | From earlier version of ORR. |
|  | - Evidence exists that the code meets the NASA NPR 7150.2 SWE 134 and the criteria in the NASA SSP 50038 document, Computer-Based Control System Safety Requirements. |  | From earlier version of ORR. |
|  | - Software change history is understood and is acceptable. |  | From earlier version of ORR. |
|  | - IV&V concurs that the project’s software is sufficiently mature to proceed to operation. (If IV&V is required) |  | From earlier version of ORR. |
| J2 | Formal Approval: Formal approval from all relevant parties must be obtained to proceed into the operational phase. |  |  |
|  | - Confirm that software assurance has signed off on the certification package |  | From earlier version of ORR. |
| K | Operational Support and Maintenance Plans |  |  |
| K1 | Software Maintenance and Operational Ssupport Plan: A plan for software maintenance and operational support must be finalized, including processes for handling updates, patches, and issue resolution. |  |  |
|  | - Software user's manual |  | From earlier version of ORR. |
|  | - Software Data Loads |  | From earlier version of ORR. |
| K2 | Software Maintenance: Long-term responsibilities for software maintenance must be assigned. |  |  |

Summary of Review