The Operational Readiness Review (ORR) exit criteria outlined in NASA-HDBK-2203, Topic 7.09, ensure that the software is tested, verified, validated, and ready for operational use in support of the mission or system. The ORR evaluates whether the software is capable of reliably performing its intended functions and interacting with hardware, systems, and operational environments, with all risks mitigated, documentation prepared, and users trained.

Documents or sections in a document are identified by Bold Blue text.

| # | Criteria | Y/N | Comments |
| --- | --- | --- | --- |
| A | Verification and Validation Completed |  |  |
| A1 | Software Requirements: All software requirements must be fully verified (proven that the software meets specifications) and validated (proven that the software fulfills its intended purpose in the operational environment). |  |  |
|  | - Software Quality Data |  |  |
| A2 | Software Test Results and Reports: Test results and reports must confirm that the software has passed all required acceptance tests. |  |  |
|  | - Software test results have been analyzed and are consistent with the operational environment for the mission. |  |  |
|  | - Per the basis for the functional software test criteria (i.e., Software Requirements) all software has been verified and unit-tested. |  |  |
|  | - Operational procedures for updating the software and data loads are acceptable and have been tested. |  |  |
|  | - Software systems are secure. |  |  |
|  | - The software configuration data has been tested. |  |  |
|  | - All software-related TBD and TBR items have been resolved, and all waivers/deviations and anomalies have been closed. |  |  |
|  | - Acceptable data exist showing code software test coverage, including an analysis showing covered and uncovered software code. Software code coverage meets the project criteria (100% code coverage for safety-critical code). 100 percent code test coverage has been achieved for all identified safety-critical software components using the Modified Condition/Decision Coverage (MC/DC) criterion. |  |  |
| B | Software Functionality and Performance |  |  |
| B1 | Software Functionality: The software must demonstrate its functionality and performance under operational conditions, meeting all mission requirements. |  |  |
|  | - Adequate technical and programmatic margins (e.g., data throughput, memory, CPU utilization, worst-case execution time, resource limitations) exist, means used for measuring each characteristic exist, and resources exist to operate the software. |  |  |
| B2 | Software tructural and Functional Quality: Software structural and functional quality is evident in the software products. |  |  |
|  | - Software architecture quality exists. |  |  |
|  | - The code is maintainable. |  |  |
|  | - Safety-critical and secure coding standards are used. |  |  |
|  | - The code is fault tolerance. |  |  |
|  | - The code is secure. |  |  |
|  | - The code is testable. |  |  |
|  | - The code meets the requirements. |  |  |
| B3 | Software System Interfaces: Software system interfaces (hardware, other systems) must function correctly. |  |  |
|  | - Status of interface compatibility and functionality |  |  |
| C | Integration and Compatibility |  |  |
| C1 | Software / Hardware Integration: Software must be fully integrated with hardware, other system components, and external interfaces, ensuring compatibility and smooth operation. |  |  |
| C2 | Issue Resolution: Any issues arising during integration testing must be resolved or have mitigation plans in place. |  |  |
|  | - Software Audit Results |  |  |
|  | - Confirm that flight failures and anomalies from previous flights have been resolved and incorporated into all supporting and enabling systems. |  |  |
|  | - Open items and waivers/deviations |  |  |
|  | - Open software defect or problem reports |  |  |
| D | Operational Environment Confirmation |  |  |
| D1 | Mission Environment: The software must successfully operate within its defined mission environment, including ground systems, flight systems, or external operational settings. |  |  |
| D2 | Environmental Constraints: Critical compliance with any environmental constraints (e.g., reliability, real-time performance, safety-critical operations) must be demonstrated. |  |  |
| E | Safety and Security Validation |  |  |
| E1 | Software Safety-critical Requirements: Software safety-critical requirements must be validated, ensuring no unacceptable hazards or risks exist. |  |  |
|  | - The software hazards are clearly defined. |  |  |
|  | - Traceability between software requirements and hazards is complete. |  |  |
|  | - Hazard controls are defined. |  |  |
|  | - Hazard verifications are defined. |  |  |
|  | - All software requirements that trace to a hazard analysis are to be verified by test. |  |  |
|  | - Software hazards address the software Failure Modes and Effects Analysis (FEMAs) and software Fault Tree results. |  |  |
|  | - All identified safety-critical software components have a cyclomatic complexity value of 15 or lower. |  |  |
| E2 | Cybersecurity Protections: Cybersecurity protections must be verified to safeguard against threats, including vulnerabilities affecting operations. |  |  |
| F | Risk Assessments and Mitigation |  |  |
| F1 | Ssoftware-related Risks: All software-related risks (technical, operational, schedule) must be addressed and mitigated to acceptable levels. |  |  |
|  | - An acceptable operational risk exists based on the number of known software defects remaining open for the flight. |  |  |
| F2 | Risk Management Plan: A documented plan for ongoing risk management during operations must be provided. |  |  |
| G | Configuration Management |  |  |
| G1 | Final Software Configuration: Final software configuration (including source code, binaries, libraries, data, and documentation) must be baselined and approved. |  |  |
|  | - Confirm that the system and supporting elements are correctly configured and ready to support flight. |  |  |
| G2 | Software Version Delivered: The software version delivered must comply with configuration control processes ensuring consistency across operational environments. |  |  |
| H | Training and Procedures |  |  |
| H1 | Operational Training: Operational and end-user personnel must be trained to interact with the software effectively. |  |  |
| H2 | Operational Procedures: Operational procedures, user manuals, contingency plans, and troubleshooting guides must be complete and available. |  |  |
|  | - The software team has been trained and demonstrated knowledge of the software operational, configuration control, and defect reporting processes. |  |  |
| I | Documentation Completion |  |  |
| I1 | Software Documentation: All documentation, including the Software Requirements Specification (SRS), test results, user manuals, and operational procedures, must be complete, reviewed, and approved. |  |  |
|  | - Software Version Description - Documented and ready to use |  |  |
|  | - Software Quality Data - Documented |  |  |
|  | - Software Data Dictionary - Software data dictionary fields are correct, data dictionary content is correct, and has been tested. The software configuration data has been tested. |  |  |
| I2 | Software Supporting Materials: Supporting materials must be accessible to stakeholders, users, and operations teams. |  |  |
|  | - Lessons learned captured from the software areas of the project |  |  |
| I3 | Software Processes: Data or evidence that shows good software processes exist and were followed by the software development organizations. |  |  |
| J | Stakeholder Approval |  |  |
| J1 | Stakeholder Approval: Stakeholders, including mission managers, software engineers, operations teams, and assurance personnel, must confirm that the software is ready for operational use. |  |  |
|  | - The software safety-critical requirements were met. |  |  |
|  | - Safety risk is accepted by stakeholders impacted by that risk. |  |  |
|  | - The software meets the established project acceptance criteria. |  |  |
|  | - Evidence exists that the code meets the NASA NPR 7150.2 SWE 134 and the criteria in the NASA SSP 50038 document, Computer-Based Control System Safety Requirements. |  |  |
|  | - Software change history is understood and is acceptable. |  |  |
|  | - IV&V concurs that the project’s software is sufficiently mature to proceed to operation. (If IV&V is required) |  |  |
| J2 | Formal Approval: Formal approval from all relevant parties must be obtained to proceed into the operational phase. |  |  |
|  | - Confirm that software assurance has signed off on the certification package |  |  |
| K | Operational Support and Maintenance Plans |  |  |
| K1 | Software Maintenance and Operational Ssupport Plan: A plan for software maintenance and operational support must be finalized, including processes for handling updates, patches, and issue resolution. |  |  |
|  | - Software user's manual |  |  |
|  | - Software Data Loads |  |  |
| K2 | Software Maintenance: Long-term responsibilities for software maintenance must be assigned. |  |  |
| L | AI/ML Considerations (For Operational Readiness Review) Applicable when the operational software includes AI, machine learning, autonomy, or data-driven components that influence mission behavior, decision-making, or safety. |  |  |
|  | AI/ML-1: Verification & Validation Completion for AI/ML Functions - All AI/ML requirements are fully verified (correctness against specifications) and validated (verified to work as intended in the operational environment). - AI/ML test results demonstrate consistent model performance under operational conditions, including handling of real-world flight/mission data, environmental noise, and edge-case conditions. - All AI-related TBD/TBR items, waivers/deviations, anomalies, or acceptance test issues are closed. - Validation includes confirmatory evidence that AI/ML components meet acceptance criteria for reliability, safety, accuracy, robustness, and mission behavior. |  |  |
|  | AI/ML-2: Operational Functionality & Performance Readiness - AI/ML components demonstrate required functionality, performance, and stability under mission operational conditions, meeting all mission objectives. - Resource usage (CPU, GPU, memory, latency, worst-case execution time) is within operational limits even under degraded or peak-load scenarios. - AI/ML inference performance in the operational environment (ground, flight, or external systems) is validated to be consistent with the mission needs. AI-generated outputs (classifications, predictions, recommendations, autonomous decisions) function correctly with connected subsystems and operational processes. |  |  |
|  | AI/ML-3: Integration & Compatibility with Mission Systems - AI/ML components are confirmed fully integrated with flight hardware, avionics, ground systems, and external interfaces. - Integration testing confirms that AI-dependent data pathways (sensor feeds, telemetry, external data sources) operate reliably at operational cadence. Issues affecting AI/ML behavior observed during integration testing have been resolved or mitigated via documented fallback logic or operational constraints. |  |  |
|  | AI/ML-4: Operational Environment Performance of AI/ML Systems - AI/ML performance is validated in the mission environment, including real-time constraints, error tolerance, and environmental effects such as radiation susceptibility, signal degradation, or sensor noise. - AI/ML outputs remain stable and predictable across the full range of mission conditions and environmental constraints. |  |  |

Summary of Review